QUALITY ASSURANCE PROJECT PLAN

LOWER GREEN BAY AND FOX RIVER AOC HABITAT RESTORATION PLAN AND PATH TOWARD DELISTING

EPA Grant Funding Source: Great Lakes Restoration Initiative (GLRI)

Grant #:  GL-00E01312 sub 4

Project Manager:

Megan O’Shea (Wisconsin DNR Green Bay and Fox River AOC Coordinator)

DNR Service Center

2984 Shawano Ave

Green Bay, WI 54313-6727

Principal Investigators:

Dr. Robert Howe and Dr. Amy Wolf

University of Wisconsin-Green Bay, Cofrin Center for Biodiversity

Mary Ann Cofrin Hall 212, 2420 Nicolet Drive, Green Bay, WI 54311-7001

(920) 465-2272 (Howe); (920) 465-5030 (Wolf)

hower@uwgb.edu (Howe); wolfa@uwgb.edu (Wolf)

Prepared: 9 March 2015

Revision #: 7   31 January 2017

Approvals:	Date:

__________________________________________________	________________

Dr. Robert Howe, Principal Investigator

__________________________________________________	_______________

Megan O’Shea, Project Manager

__________________________________________________	________________

Donalea Dinsmore, WDNR Great Lakes Quality Assurance Coordinator

__________________________________________________	________________

Jennifer Conner, GLNPO Grant Manager

TABLE OF CONTENTS

Distribution List*	2

Executive Summary	2

A.  Project Organization	2

Problem Definition/Background	2

Project Objectives	2

Project/Task Description and Schedule	2

Tasks and Schedule	2

Special Supplies	2

Personnel, Special Training Requirements, or Certifications	2

Documentation and Records	2

Field Records	2

Laboratory Records	2

Project Records	2

Final Report	2

Project File Final Disposition and Record Retention	2

B.  Measurement/Data Acquisition	2

Sample Process Design (Experimental Design)	2

Sampling Method Requirements	2

Sample Handling and Custody Requirements	2

Analytical Requirements	2

Data Acquisition Requirements (Non-direct Measurements)	2

Quality Control Requirements	2

Data Management	2

C.  Assessment/Oversight	2

Assessments and Response Actions	2

Reports to Management	2

D.	Data Validation and Usability	2

Data Review, Validation, or Verification	2

Reconciliation with Data Quality Objectives	2

E.	References	2

F.	Appendices	2

Appendix 1 – Anuran Field Surveys in Wetlands	2

Field Work	2

Data Entry	2

Appendix 2 – Bird Field Surveys in Open Wetlands	2

Field Work	2

Data Entry	2

Appendix 3 – Bird Field Surveys in Other Non-Wetland Habitats	2

Field Work	2

Data Entry	2

Appendix 4 – Habitat Mapping 	2

Habitat Classification .....…………………………………………………………………………..40

Field Work Planning ......…………………………………………………………………………..42

Field Work Logistics ……………………………………………………………………………....46

Photo Documentation ……………………………………………………………………………..50

Field Crew and Training …………………………………………………………………………..51

Field Data Management and Archiving ………………………………………………………….52

Photograph Processing	2

Data Entry	2

GIS Mapping	2

Appendix 5 – Quantitative De-listing Targets	57

# Distribution List*

Stephanie Beilke	University of Wisconsin-Green Bay

Donalea Dinsmore	Wisconsin Department of Natural Resources

Erin Giese	University of Wisconsin-Green Bay

Michael Grimm	The Nature Conservancy

Jay Horn	University of Wisconsin-Green Bay

Robert Howe	University of Wisconsin-Green Bay

Kimberlee McKeefry	University of Wisconsin-Green Bay

Vicki Medland	University of Wisconsin-Green Bay

Nicholas Miller	The Nature Conservancy

Lidia Nonn	University of Wisconsin-Green Bay

Megan O’Shea	Wisconsin Department of Natural Resources

Michael Stiefvater	University of Wisconsin-Green Bay

Nicole Van Helden	The Nature Conservancy

Bobbie Webster	University of Wisconsin-Green Bay

Amy Wolf	University of Wisconsin-Green Bay

*Donalea Dinsmore will provide an electronic copy of the QAPP to Jennifer Conner and the EPA QAPP Tracking System. The document will be stored in SWIMS, the Wisconsin DNR project tracking system, which will make it available to other DNR staff. An electronic copy also will be linked to the Cofrin Center for Biodiversity web site for public distribution.

## Revision History

### Minor Revisions

Revision 5:

On 10 December 2015, minor edits were made throughout the document (e.g., typos, removed a few lines of text that were no longer relevant, “Table of Contents,” inconsistencies) by Dr. Bob Howe, Dr. Amy Wolf, and Erin Giese. The revision date was changed to 10 December 2015.

### Major Revisions

Revision 5:

On 10 December 2015, five appendices were added by Dr. Howe, Dr. Wolf, and Erin Giese that describe the bird and anuran field surveys, habitat mapping effort and GIS digitization process, and proposed method for setting quantitative de-listing targets. Note that the proposed method for setting de-listing targets is still in draft format and will likely change.

### Major Revisions

Revision 6:

On 13 March 2016, changes were made based on comments from Donalea Dinsmore in December 2015. The revision date was changed to 13 March 2016.

### Major Revisions

Revision 7:

On 10 October 2016, Erin Giese revised existing text in Appendix 2, Appendix 4, and References, created Appendices 6, 7, and 8, and made minor formatting edits throughout the document.  She resaved the latest version of the QAPP, namely “QAPP_LowerFoxRiverAOCProject_Final_ Year1.docx” (Revision 6, 13 March 2016; file was last saved on 22 March 2016 at 12:56 h), and saved it as this current version (Revision 7).

# Executive Summary

This project will support a two-year, two-phase project to assess baseline fish and wildlife habitat conditions and threats in the Lower Green Bay and Fox River Area of Concern (LGB&FR AOC) and its immediately contributing watershed. The primary focus will be on the area (hereafter defined as the AOC project area) within 1 km landward of the ordinary high water mark from Long Tail Point on the west shore of Green Bay, to the De Pere Dam on the Fox River, to Point au Sable on the east shore of Green Bay. The boundaries may be modified during the project planning process, particularly with respect to the watershed planning component led by The Nature Conservancy (TNC). The outcome of our work will be a restoration plan designed to guide delisting of two related beneficial use impairments (BUIs): 1) Degradation of Fish and Wildlife Populations and 2) Loss of Fish and Wildlife Habitat. The project recognizes the ecological linkages between the delineated AOC and its immediate watershed and the supportive role of the watershed in developing a viable delisting strategy. The watershed assessment component of this project will address regional habitat needs of priority AOC fish and wildlife populations and watershed-based threats related to non-point pollution (i.e., excessive phosphorous and sediment loading).

Phase I of the project will focus primarily (but not exclusively) on finding, organizing, and evaluating existing information related to fish and wildlife populations within the delineated LGB&FR AOC. Additional information will be compiled on habitat dynamics, restoration opportunities, and threats within the AOC boundary and in ecologically relevant portions of the contributing watershed. A significant output of Phase I will be the identification of data and information needs, some of which will be addressed during Phase II of the project. Some field work will be conducted during Phase 1, primarily aimed at documenting current conditions of important areas and ground-truthing information from other sources, including aerial imagery.

Phase II will synthesize historical and current information about fish and wildlife habitat and threats within the AOC and its relevant watershed, creating a blueprint for protection and restoration activities. This analysis will recommend measurable thresholds for justifying delisting of the two BUIs as well as a recipe for evaluating progress toward the delisting goals. Field assessment protocols will be developed and tested during this phase of the project.

# A.  Project Organization

The project’s roles and responsibilities involve multiple levels of oversight and coordination (Figure 1). Data analysis and data management will be overseen by the PIs in collaboration with Giese, who will serve as Quality Assurance (QA) manager. Giese will oversee data entry and management under Howe’s supervision. All data entry assistants will be trained by Giese to follow standards established by the Cofrin Center for Biodiversity (CCB) Data Management Center.

Figure 1. Organizational chart for the project showing job roles and relationships and lines of technical direction, reporting, and communication.

Specific Roles and Responsibilities:

Jennifer Conner (Great Lakes National Program Office, U.S. Environmental Protection Agency)

- Will manage EPA aspects of the grant, reviewing progress reports and expenditures

Megan O’Shea (Wisconsin Department of Natural Resources Green Bay and Fox River AOC Coordinator)

- Will oversee grant reporting and the project budget

- Will provide overall project management

Donalea Dinsmore (Wisconsin Department of Natural Resources Great Lakes Quality Assurance Coordinator)

- Will provide quality assurance review and approval

- Will be liaison with EPA on grant and quality assurance issues including GLAS reporting and preparation of semi-annual grant report to EPA

LGB&FR AOC Biota and Habitat Subcommittee

- Will collaborate with Dr. Robert Howe and Dr. Amy Wolf on planning and implementation of project, assessing progress, and identifying (and filling) critical information gaps

Dr. Robert Howe (Herbert Fisk Johnson Professor of Natural Sciences at UW-Green Bay and Director of the Cofrin Center for Biodiversity)

- Lead Principal Investigator

- Will oversee and manage UW-Green Bay’s project personnel and overall work

- Responsible for writing and editing reports and implementing project budget

- Will remain in open communication with and will report to the WDNR (O’Shea and Dinsmore)

- Will partner with Erin Giese on development of standard monitoring protocols and quantitative metrics for assessing progress toward the de-listing goals

- Will supervise Giese with data management and QA activities

Dr. Amy Wolf (Associate Professor of Biology and Environmental Science at UW-Green Bay)

- Co-Principal Investigator

- Will oversee and manage UW-Green Bay’s project personnel and overall work

- Will partner with Howe and Giese on development of methods and field schedule

- Will collaborate with Howe on data analysis and writing and editing of manuscripts

Erin Giese (Biodiversity Research Specialist of the Cofrin Center for Biodiversity at UW-Green Bay)

- Quality Assurance Manager, Data Manager, and Field Work Coordinator

- Will assist Howe and Wolf with assembling, organizing, and archiving information about fish and wildlife habitat in the LGB&FRAOC during all phases of the project

  - Will oversee data collected and organized by student assistants and Michael Stiefvater (GIS and Mapping Specialist)

- Will collaborate with Stiefvater on developing an online web portal for access to data

- Will assist with training and coordination of field workers and will be responsible for managing the data they collect

- Will oversee student assistants who will contribute to the data entry process

- Will ensure that appropriate metadata and quality control standards are applied to project data management

Bobbie Webster (Natural Areas Ecologist of the Cofrin Center for Biodiversity at UW-Green Bay)

- Will lead and assist with field work and field assistant training, as needed

Michael Stiefvater (GIS Technician of the Cofrin Center for Biodiversity at UW-Green Bay)

- GIS and Mapping Specialist

- Will organize existing maps and air photos and will generate new maps based on information acquired during the project

- Will work with TNC staff on GIS and mapping applications in the coastal zone and, if appropriate, in the surrounding watershed

- Will assist Giese on developing an online web portal for access to data

  - Will develop a mapping portion of this portal for ease of viewing

Kimberlee McKeefry (Office Manager of the Cofrin Center for Biodiversity at UW-Green Bay)

- Administrator and Payroll Manager

- Will administer the hiring of student field assistants and other logistics (e.g., scheduling meetings) under the guidance of Howe and Wolf

- Will oversee payroll and assist faculty, staff, and students with expense reporting

- Will order field supplies and coordinate printing activities

Nicole Van Helden (Director of Conservation-Green Bay Watershed at TNC-Sturgeon Bay)

- Will coordinate the watershed assessment component of this project

- Responsible for writing and editing reports and implementing project budget

- Will provide project coordination, meeting facilitation, and outreach and communication support

- Will oversee linkages with the RHGB project

- May participate in planning and field inventory activities of the project

Jeff Smudde (NEW Water’s Watershed Programs Manager)

- Will provide NEW Water’s Ambient Water Quality Monitoring Program data to UW-Green Bay.

Howe, Wolf, and Biodiversity Research Specialist, Erin Giese from UW-Green Bay’s CCB will lead the assessment of fish and wildlife habitat within the “core” AOC project area. In consultation with O’Shea and other project partners, Giese, Michael Stiefvater, and student assistants from UW-Green Bay will also organize information from past and ongoing field studies in the LGB&FR AOC. The compilation of historical and current information will establish a foundation for setting delisting thresholds. The baseline information may be historical maps and air photos, results of biotic inventories, and water quality data from NEW Water’s ongoing Ambient Water Quality Monitoring Program. Staff from NEW Water, including Jeff Smudde, Bill Hafs, Erin Wilcox, and others, will work with UW-Green Bay to provide water quality data that will help document long-term changes in environmental stressors of the lower Green Bay ecosystem.

After collecting and organizing information from past and ongoing field studies, information gaps will be identified and prioritized. To fill those gaps, field work will be conducted by the UW-Green Bay project team and coordinated by Giese under the supervision of Howe. Field work will be conducted primarily by student field assistants in the UW-Green Bay Environmental Science and Policy graduate program or advanced UW-Green Bay undergraduates, all of whom will be required to pass rigorous training and testing protocols used in previous Great Lakes coastal research projects, as appropriate. UW-Green Bay’s CCB Office Manager, Kimberlee McKeefry, will administer the hiring of student field assistants and other field work logistics and will oversee payroll and other related activities.

Staff from TNC will lead the coordination of the watershed assessment component of this project and development of the final report, in close collaboration with Megan O’Shea, the LGB&FR AOC Technical Stakeholders, and collaborators from the UW-Green Bay’s CCB. TNC will provide project coordination, meeting facilitation, outreach and communication support, as well as directly manage the various actions needed to complete the watershed approach and tributary connectivity models. TNC staff also will oversee linkages with the “Restoring the health of the Green Bay ecosystem under a changing climate: Landuse, Management and Future Outcomes” (hereafter referred to as the “RHGB project”) project. TNC also may participate in planning and field inventory activities of the project where relevant and cost effective. TNC will work closely with O’Shea at the WDNR and Howe at UW-Green Bay in managing the project schedules, budget, and reporting.

We anticipate that this project will engage multiple partners, including UW-Green Bay, TNC, WDNR, U.S. Environmental Protection Agency (EPA), U.S. Fish & Wildlife Service (USFWS), NEW Water, and UW-Sea Grant. Other potential partners include the U.S. Department of Agriculture Natural Resources Conservation Service, the Oneida Nation, several Brown County government departments (Port & Resource Recovery; Planning and Land Services; Land and Water Conservation; Land Information Office; Parks Management; Neville Public Museum), the City of Green Bay, City of De Pere, other town governments, UW-Madison, UW-Milwaukee Great Lakes Water Institute Fox River/Green Bay Natural Resource Damage Assessment (NRDA) Trustee Council, and non-profit conservation organizations (e.g., Ducks Unlimited, Northeast Wisconsin Land Trust, Fox-Wolf Watershed Alliance). TNC and UW-Green Bay have collaborated with many of these partners in the AOC and will build on those partnerships during the implementation of this project. Many of the partners will be critical to successful implementation of a habitat restoration plan for the AOC. TNC has an internal network of Great Lakes AOC-focused partnership projects that will be consulted throughout this effort.

## Problem Definition/Background

This project focuses on two specific geographic areas.

1) The immediate project area, hereafter identified as the Lower Green Bay and Fox River Area of Concern (LGB&FR AOC), consists of the area within 1 km of the 177.2 meter (Above Mean Sea Level) elevation contour between the tip of Long Tail Point on the west shore of Green Bay, the De Pere Dam on the Fox River, and the tip of Point au Sable on the east shore of Green Bay (Figure 2). This boundary of the AOC closely corresponds to the area that has been historically treated as the LGB&FR AOC. Islands and open water regions of the Bay and Fox River are included within these boundaries. The 177.2 m elevation contour is near the upper limit of water levels recorded from the National Oceanic and Atmospheric Administration (NOAA) Monitoring Station 9087072 in Sturgeon Bay, which closely tracks data from NOAA Monitoring Station 9087079 at the mouth of the Fox River but a longer history. Water levels of 177.2 m or higher have been recorded at only 3% of all months recorded historically at the Sturgeon Bay NOAA Monitoring Station. Using similar criteria, we define the boundary of low water levels as 176.0 m AMSL. The total land area within the AOC therefore increases as water levels drop from the 177.2 level, rarely exceeding the area present when water levels are 176.0 m.

2) A much larger area, hereafter identified as the AOC’s Contributing Watershed, consists of the topographically defined watersheds of all streams and tributaries draining into the AOC (Figure 3).

Loss of fish and wildlife habitat is one of 13 beneficial use impairments (BUIs) identified in the Lower Green Bay and Fox River Area of Concern (LGB&FR AOC; WDNR 1993). The major causes of lost or degraded habitat in the AOC listed in the original Remedial Action Plan (WDNR 1988) and Updates (WDNR 1993, WDNR 2014) include:

- habitat destruction due to urban and industrial development;

- dredging and filling of riparian wetlands and shorelines along the Fox River corridor;

- wetland losses from human activity and changing water levels;

- fragmentation of wetlands and other coastal habitats and loss of hydrologic connectivity;

- loss of submerged aquatic vegetation in the Duck Creek delta area of the lower Bay because of turbid water and hyper eutrophication;

- destruction of the Cat Island Chain of islands by high water and storms;

- removal of underwater plants and littoral vegetation by non-native fish, particularly common carp (Cyprinus carpio);

- silt deposition and re-suspension of sediments in the Lower Bay; and

- plant community degradation as a result of invasive plant species.

In 2009, the Wisconsin Department of Natural Resources (WDNR) met with local experts on the AOC Biota and Habitat Subcommittee (currently referred to as the “AOC Technical Stakeholders”) to set delisting targets for the Fish & Wildlife Habitat BUI (WDNR 2009). These targets were meant to provide a framework for assessing the status of the AOC with regard to fish and wildlife habitat impairment and to determine whether the ecosystem has been restored sufficiently to delist the impairment. However, many of the existing targets are not measureable and contain subjective words like “healthy” and “diverse.” The committee recognized the importance of using an ecosystem approach and felt that choosing narrative goals would allow experts to use their best judgment to determine when the targets had been met. Unfortunately, no method was established for how this could be accomplished. This project will help bridge the gap between the previous narrative goals and quantitative targets that objectively measure restoration success in the AOC.

The 2012 Remedial Action Plan Update for the LGB&FR AOC (WDNR 2012) identified the need for an AOC shoreline and wetland habitat assessment; likewise, the 2009 Lower Green Bay and Fox River AOC Delisting Targets document (WDNR 2009) suggested the need for a fish and wildlife habitat restoration plan. Our assessment and restoration plan will address those needs. Specifically, our analysis will determine baseline conditions, identify the desired future condition of habitat in the AOC, identify specific targets and actions needed to restore BUIs, and establish objective criteria for ranking future restoration projects.  Notably, the desired future condition of habitat in the AOC and the scope of the AOC program may be different (e.g., new stressors are beyond the purview of the AOC program), so this project will need to strike a balance between critical projects necessary to remove the BUIs and second or third tier activities that address larger issues that fall into Lake-wide Action and Management Plan (LAMP) program.

Significant outputs of this project will be: documentation of historic and current habitat protection and restoration projects in the AOC; list specific locations of recommended restoration projects; and quantitative methods for establishing delisting thresholds. The results and recommendations of this project will help inform the future delisting process led by the WDNR Office of Great Lakes. Stakeholders will be able to evaluate the proposed actions and inevitably will provide additional input. Our ultimate goal is to provide information, potential projects, and assessment tools for policy-makers that provide the basis for a LGB&FR AOC Fish and Wildlife plan for BUI removal as well as meeting LAMP goals.

## Figure 2. Map showing the AOC boundaries, defined as area within 1 km of shoreline at Lake Michigan/Green Bay high water level of 177.2 m AMSL. During lower lake levels, the area of the AOC increases.

## Figure 3. Map showing the Contributing Watershed associated with the Lower Green Bay and Fox River Area of Concern.

## Project Objectives

A primary objective of this project is to assess baseline and current fish and wildlife habitat conditions and threats in the LGB&FR AOC and its immediately contributing watershed. Information from this assessment, combined with historical context and insights from other AOC de-listing initiatives, will guide the following specific applications:

- Formulate measurable thresholds that will justify delisting of the beneficial use impairment (BUI) for fish and wildlife habitat;

- Identify and prioritize specific opportunities for protection, restoration, and rehabilitation of fish and wildlife habitat in the AOC and contributing watershed in the context of these delisting thresholds and secondarily identify opportunities to reduce excessive nonpoint pollution impacting fish and wildlife;

- Catalog past and current LGB&FR AOC fish and wildlife habitat projects to assess their relevance to the de-listing process; and

- Develop monitoring protocols for measuring the status of fish and wildlife habitat in the AOC and for documenting the success (or failure) of specific remediation projects.

Note that the AOC framework, and by extension this project, cannot reasonably address all stressors that affect fish and wildlife habitats and populations within the project area. Specifically, some of these stressors (e.g., global climate change, many types of air pollution, and destruction of migratory bird wintering habitat) originate far outside the AOC boundaries and cannot be addressed meaningfully by efforts within the project area. Likewise, certain stressors (e.g., recent residential and industrial development on the lower and west shores of Green Bay) are irreversible and cannot be addressed effectively by delisting prescriptions.

The intended uses of the data correspond to the two phases of this project. During Phase I, UW-Green Bay will find, organize, and evaluate existing data related to fish and wildlife populations and habitats within the delineated LGB&FR AOC, including but not limited to existing (either historical or current) geospatial data and maps, notes from historical surveys, taxa specific data (e.g., distributions, extent), land management plans, comprehensive town plans, etc. These data will be permanently archived at the Data Management Center at the UW-Green Bay Cofrin Center for Biodiversity and will provide baseline information on habitat conditions and dynamics, environmental threats, and the local distributions of plant and animal species in the AOC. Highlights of our progress will be provided in a web access, online portal and will be accessible upon request, unless restricted (e.g., through a data sharing agreement) to protect sensitive resources.

During the middle of Phase I and early part of Phase II, new data and information will be collected in the field based on the data needs that were identified. Both the existing and new data will be synthesized and analyzed by the project team in order to establish measurable thresholds for delisting beneficial use impairments (BUIs) within the LGB&FR AOC. These data will also assist in developing monitoring protocols for measuring and evaluating the success (or failure) of restoration and remediation projects.

The primary data quality objectives (DQOs) for this project are: 1) to accumulate a comprehensive, diverse, and accurate archive of information on LGB&FR AOC fish and wildlife habitat projects and 2) to develop an informed restoration plan and assessment criteria for delisting BUIs within the LGB&FR AOC.

Field data collected during the project will address data and information gaps and, in other cases, will verify (ground-truth) interpretations of aerial imagery or other indirect habitat assessments. Results from field surveys will provide a more accurate and complete representation of the fish and wildlife habitats and populations in the LGB&FR AOC. Field workers will be instructed to study and accurately follow project protocols. A variety of protocols may be applied; however, all field workers will be made aware of the effects of weather and other important considerations (e.g., equipment calibration, site selection) on field data collection. For example, high winds and rain may compromise data quality (accuracy and precision) for species like birds and may compromise field worker safety. Co-PIs and Field Worker Coordinator, Erin Giese, will be in frequent communication with field assistants regarding weather conditions. Should questions arise, field workers will consult with the co-PIs and Giese. Regardless, in poor weather conditions, the safety of field workers will always come first, especially for water-related field work. Field workers will also be instructed on how to document and work around rare species. For example, if a rare bird species is encountered, workers should carefully document its location, minimize disturbance, and contact the proper agencies (e.g., U.S. Fish and Wildlife Service).

Monitoring protocols and indicator metrics developed by Great Lakes research during the past decade (e.g., Great Lakes Environmental Indicators [GLEI] project, Great Lakes Coastal Wetland Consortium) provide a starting point for assessments of fish and wildlife community health. Results from these field surveys will provide local land managers with tools for evaluating restoration and remediation efforts and the eventual delisting of BUIs. Standardized monitoring protocols and corresponding indicator metrics will allow one to easily compare data collected from different sites or from the same site at different times.

## Project/Task Description and Schedule

### Tasks and Schedule

Proposed Work for the University of Wisconsin-Green Bay:

Year 1:  January 1, 2014 through December 31, 2015

- Complete a Quality Assurance Project Plan (QAPP), approved by WDNR and U.S. Environmental Protection Agency (EPA). The QAPP will outline deliverables, final products, and project expectations;

- Begin to develop a comprehensive ecosystem assessment of the LGB&FR AOC (Figure 2), including:

  - maps of current and historical land cover and general habitat conditions;

  - maps and descriptions of all public and privately owned habitats of significance within the AOC project area;

  - annotated lists (including significant local occurrences) of all known and expected species of vertebrates, vascular plants, and invertebrates of conservation concern or of special ecological significance within the project area;

  - identification of critical ecological interactions and ecosystem services that characterize the LGB&FR AOC; and

  - summary of current and historical water quality data gathered by NEW Water;

- Compile a catalogue of current and historical conservation projects within the AOC;

- Develop a permanent data archive of past and current LGB&FR AOC fish and wildlife habitat projects in the Cofrin Center for Biodiversity’s Data Management Center.

- Summarize data gaps based on ecosystem assessment and review of existing projects;

- Recommend habitat quality metrics and environmental monitoring protocols (in consultation with WDNR staff and other experts);

- Analyze environmental monitoring needs (at the end of Year 1, UW-Green Bay will consult with WDNR about prioritizing monitoring for Year 2);

- Submit quarterly written updates (e-mailed to WDNR project manager) that address:

  - the amount of money spent that quarter;

  - deliverables and work accomplished during the quarter;

  - problems that were encountered and how they were resolved; and

  - tasks/deliverables planned for the next quarter.

- Regularly (at least quarterly) consult with WDNR for target refinement and completion of the project goals;

- Develop email listserv for the purpose of sharing information with interested stakeholders, including local organizations, companies, universities, communities, and others;

- Develop web access portal that provides a summary of project goals and preliminary findings, including, if possible, an online mapping utility (e.g., ArcGIS Online) with information about current LGB&FR AOC fish and wildlife habitat projects.

- Organize a stakeholder meeting to introduce the project and invite input;

- Submit a progress report on the initial stages of the contributing watershed assessment; (When completed during Phase 2, this component of the project will identify watershed-based fish and wildlife habitat opportunities that would support delisting of fish and wildlife beneficial use impairments (BUI) in the AOC and lead to an integrated list of potentially feasible habitat restoration projects within specific watersheds; and

- Complete first draft of quantitative AOC delisting targets for fish and wildlife BUIs (developed in collaboration with WDNR, local experts, and stakeholders).

Year 2:  January 1, 2016 through December 31, 2016

- Complete comprehensive ecosystem assessment of AOC including field analysis of habitats and compilation of data on priority fish and wildlife populations;

- Develop ranking criteria for potential habitat protection, restoration, and rehabilitation projects that will contribute to justification for BUI de-listing;

- Compile list of recommended habitat protection, restoration, and rehabilitation projects that will contribute to justification for BUI de-listing;

- Validate and finalize quantitative assessment and monitoring metrics;

- Re-evaluate environmental monitoring needs and consult with WDNR to establish long-term environmental monitoring recommendations;

- Submit quarterly written updates (e-mailed to WDNR project manager) that address:

  - the amount of money spent that quarter;

  - deliverables and work accomplished during the quarter;

  - problems that were encountered and how they were resolved; and

  - tasks/deliverables planned for the next quarter.

- Regularly (at least quarterly) consult with WDNR for target refinement and completion of the project goals;

- Continue to maintain email listserv for the purpose of sharing information with interested stakeholders, including local organizations, companies, universities, communities, and others;

- Improve and maintain web access portal summarizing project goals and findings, including online mapping utility (e.g., ArcGIS Online);

- Organize a final stakeholder briefing/input meeting;

- Submit report on results of the contributing watershed assessment;

- Complete list and narrative of quantitative AOC delisting targets for fish and wildlife BUIs (developed in collaboration with WDNR, local experts, and stakeholders);

- Present findings of project to the LGB&FR AOC Technical Stakeholders for review and discussion;

- Continue to engage conservation partners in discussions about AOC de-listing targets and strategies; and

- Write final report and submit to WDNR and EPA.

Proposed Work for The Nature Conservancy:

Year 1:  September 1, 2014 through August 31, 2015

- Engage Green Bay conservation partners including, but not limited to, WDNR, USFWS, County Land and Water Conservation Departments, NRDA, Oneida Nation, NEW Water, Fox-Wolf Watershed Alliance, Northeast WI Land Trust, Ducks Unlimited, EPA, and University of Wisconsin (Green Bay, Madison, and Milwaukee).

  - Hold a kick-off meeting to explain project and seek input.

  - Hold at least two additional meetings or conference calls to continue to provide updates and engage partners in process.

  - Seek additional one-on-one meetings with additional stakeholders as needed.

- Provide overall project management coordination with UW-Green Bay. This includes working with UW-Green Bay to create appropriate project working groups, organizing meetings as necessary, updating the LGB&FR AOC Coordinator and LGB&FR AOC Technical Stakeholders as requested, and seeking AOC committee member input.

- Assist UW-Green Bay with the QAPP by providing information on TNC-led components (watershed needs assessment, wildlife tool, watershed approach).

- Hire and/or coordinate with contractor or student to begin work on mapping field soil phosphorus levels available from nutrient management plans that have not already been mapped.

- Hire and/or coordinate with contractor to begin agricultural drain tile mapping.

- Provide TNC staff input, as needed, on UW-Green Bay’s habitat assessment portion of project.

- Initiate the Lower Fox River Watershed Approach analysis beginning with:

  - collection and aggregation of necessary data (e.g. spatial data layers, existing soil phosphorus data, road / stream crossing assessments, others);

  - complete Lower Fox River watershed needs assessment; and

  - begin development of the Lower Fox River wildlife tool.

Note the wildlife tool and overall Watershed Approach will not be completed until Year 2. Funding for Year 2 is critical to ensure a useful product.

- Submit appropriate grant reports to UW-Green Bay in a timely manner.

Year 2:  September 1, 2015 through August 31, 2016

- Engage Green Bay conservation partners.

- Coordinate project management with UW-Green Bay.

- Coordinate with contractor to complete mapping additional, already available field soil phosphorus levels not already mapped and complete agricultural drain tile mapping.

- Provide updates at appropriate AOC committee meetings and seek committee member input.

- Provide input as needed on UW-Green Bay’s habitat assessment portion of project.

- Complete wildlife tool, incorporating UW-Green Bay data as appropriate.

- Utilize new and existing information to inform/refine Watershed Approach. New information will include agricultural field level soil phosphorus, drain tile maps, and, to the extent relevant, the climate change impact modeling occurring in the “Restoring the health of the Green Bay ecosystem under a changing climate: Landuse, Management and Future Outcomes” project funded by the University of Michigan Water Center. The recently completed migratory fish connectivity model for tributaries entering the Fox River below the De Pere dam will also be utilized.

- Complete Watershed Approach, including ecosystem service assessment, mapping, and report writing.

- Create watershed approach online mapping tool similar to or incorporated into the existing maps.tnc.org/duckpentool for easy access and use by conservation stakeholders.

- With UW-Green Bay (and others as appropriate), begin ranking fish and wildlife habitat project opportunities that would support delisting of fish and wildlife BUIs in the AOC as well as identifying opportunities to reduce excessive phosphorus loading to the AOC.

- Present findings of project to LGB&FR AOC Technical Stakeholders for review, discussion, and input.

- Submit appropriate grant reports to UW-Green Bay in a timely manner.

### Special Supplies

UW-Green Bay’s Cofrin Center for Biodiversity will provide field equipment like GPS receivers, digital cameras, clipboards, and computer facilities. Funds from the grant budget will be used to purchase small items like compasses, data storage devices like external hard disks, batteries, and ink for printing. The Nature Conservancy will order miscellaneous project supplies and will incur costs for meeting room rental, printing, and postage.

### Personnel, Special Training Requirements, or Certifications

All field observers and workers, including those having senior-level expertise, will be trained and certified before sampling begins. A training session patterned after that of the Great Lakes Coastal Wetlands Monitoring Project (EPAGLNPO‐2010‐H‐3‐984‐758) will be held each year prior to the field period in order to review sampling methods and instructions for recording and organizing data for field surveys. The training session will cover a project overview, protocol review, how to operate a GPS unit, compass, and other field equipment applicable to the project, how to properly fill out a data sheet, guidance on how to meet the data quality objectives for each element of the project, QAPP review, site selection procedures, and general field safety. Depending on the field work, safety measures, rules, and checks will be established at the start of the project. For example, bird and anuran (frog/toad only) observers will always survey in teams of two people. Field workers using a motor boat, canoe, or kayak will always operate in teams of two and will alert others (on land) both before and after they enter the water body. All boat users will be required to complete the Wisconsin Boater Safety Education Course developed by the Wisconsin Department of Natural Resources (http://www.boat-ed.com/wisconsin/).

Instructions and training will be provided to assistants for entering data into the project database. Erin Giese will oversee record-keeping, archiving, and data auditing procedures based on Cofrin Center for Biodiversity data management policies and her experience with other projects (e.g., Great Lakes Coastal Wetland Monitoring Project). All project co-PIs, field observers, and student assistants will participate in the training session. If necessary, co-PIs and Giese will provide additional training and certification of field assistants who are unable to participate in the scheduled training workshop.

Depending on the information and data gaps discovered during Phase I of this project, Howe, Wolf, and Giese will apply additional, specific field or data management training. For example, training on the identification of new invasive plant or animal species might be required. Wherever possible, existing training resources will be used. Examples of online certifications that are available for use in training and testing field workers in this project include:

- Great Lakes Coastal Wetland Bird Test: Tests users on the visual identification of Great Lakes coastal wetland birds and the auditory identification of a select group of bird focal species (e.g., rails, terns, bitterns). In accordance with the QAPP of the Great Lakes Coastal Wetland Monitoring Project (CWM), users must correctly identify 18 out of 20 questions on the visual identification test and 17 out of 18 questions on the auditory identification test. Test is available online. An access password is required and can be provided by Giese upon request.

- Great Lakes Coastal Wetland Anuran Test: Tests users on the visual and auditory identification of Great Lakes coastal wetland anurans (frogs and toads only). In accordance with the QAPP of the CWM, users must correctly identify at least 15 out of 16 questions on the auditory identification test. The visual test is optional, though it is recommended that test takers correctly answer 15 out of 16 questions. Test is available online. An access password is required and can be provided by Giese upon request.

- Canoe/Kayak Certification: In order to operate a canoe or kayak, a field worker must complete and pass an online boater safety course available online. Each person must also be capable of swimming.

- Wisconsin Boater Safety Certification Course: In order to operate a motor boat, it is required by law to complete and pass an online motor boat safety course online. Each person must also be capable of swimming.

Each field worker must demonstrate proficiency in the appropriate taxon-specific certification(s) (as listed above or developed by the co-PIs) before conducting field work:

- Visual identification (90% of tested images or specimens);

- Auditory identification (94% of 18 bird species, 94% of 16 anuran species; as recommended by the CWM QAPP);

- Proper completion of field data sheets;

- Audio testing will include a range of species with songs at varying frequencies and volumes to ensure adequate hearing by field crews, if appropriate; and

- Taxon-specific protocol(s)

Every field worker, regardless of expertise, must demonstrate proficiency in the following before conducting any field work:

- Understanding of the general purpose of the project, the QAPP, and organizational relationships of personnel involved in the project; ability to apply the appropriate field protocol(s) and metadata standards;

- Understanding of the data quality objectives for each element of the project;

- Basic navigational skills;

  - How to use a compass (e.g., navigation, bearing)

  - How to use a standard, handheld GPS unit (details below)

  - How to read and navigate with a map (e.g., topographic map, atlas, satellite imagery)

- Operation of field equipment (e.g., audio recorder, mp3 player, air/water thermometer);

- Proper completion of field data sheets and necessary metadata;

- Understanding how to scout, find, and establish survey plot location(s) and follow site assessment rules;

- Understanding processes of transferring data and data sheets to Giese;

- Field work safety

  - General safety rules:

    - Conduct surveys in teams of at least two people;

    - Carry basic first aid kit and cell phone (if available);

    - Share field plans with others not traveling with the team;

    - When operating any boat, alert others on land both before entering the water and after returning to land;

    - All field workers operating a canoe, kayak, or motor boat must complete and pass appropriate online test(s) and be capable of swimming; and

    - Carry an emergency contact list of the nearest hospitals and the U.S> Coast Guard (when operating a canoe, kayak, or motor boat).

- Handling of non-911 emergency situations with a pre-established phone contact list, including all field workers, Giese, and co-PIs.

Site Assessment and GPS Use: All field sampling locations will be geo-referenced with handheld GPS receivers (Garmin GPSMAP® 62s). In addition to geotagged sampling localities, other observations will be documented explicitly or marked on a map of the study area with reference to established landmarks. Field observers will receive training in proper GPS procedures. GPS training will include instruction on basic GPS operation, navigating to waypoints, creating and properly naming waypoints, determining levels of accuracy, data downloading, and back-up safety procedures (e.g., mark starting location, compass).

Record Keeping, Data Custody, and Data Entry: Erin Giese will conduct training on record keeping, sample chain of custody, data custody, and entry of data into the data management system. This portion of the training will also include data error checking protocols. Metadata training and more complete data QC training have been completed by Giese on other EPA-funded projects and will be shared with others involved with data management for this project.

Upon completion of the above described trainings and certifications, Giese will document which field workers have attended the appropriate training sessions and have passed the appropriate certifications. To ensure data are being collected accurately, Howe and Wolf will conduct mid-season field checks, and Giese will regularly audit incoming data and address issues immediately as they occur.

Contract Selection Criteria:  Contractors for this project (The Nature Conservancy and NEW Water) have been selected based on their historical engagement in assessment of environmental conditions in the LGB&FR AOC and contributing watersheds. Both agencies have been part of the project development and have agreed to share information that will be critical for meeting the objectives described in the Scope of Work. All of the data collection and data management standards described in this document will be followed by all contracted work by TNC and NEW Water.

## Documentation and Records

During the data gathering stage of the project in Phase I, all electronically available historical and current data will be securely stored at the Data Management Center (DMC) at the Cofrin Center for Biodiversity. Files will be stored digitally on the UW-Green Bay computer network and subsequently backed up regularly on an external hard drive by Erin Giese. All data and information stored on paper (e.g., slides, maps) will be organized, filed, and stored at the DMC, though we aim to scan and digitize most paper information. An inventory of the data (in some cases the actual data) will be available on a web access portal using an online mapping program (e.g., ArcGIS Online). An interactive, online map will list past and current LGB&FR AOC fish and wildlife habitat projects, which will in turn provide users with general information about new restoration or protection opportunities. We anticipate that these data and accompanying metadata will require 500 GB or less, although an archive of digital photos (which we hope to develop) might add significantly to this amount. For more details about data management, please see section “B. Measurement/Data Acquisition - Data Management.”

Spatial databases developed for this project will be compatible with current Geographic Information System software published by Environmental Systems Research Institute (Esri; 2012). The “File Geodatabase” data structure will be used for feature classes and rasters, except for those feature classes where the industry standard “shapefile” format is deemed preferable. Spatial data will be geotagged using the Wisconsin Transverse Mercator coordinate system (WTM 83/91). Spatial databases will be accompanied by metadata based on the format suggested by the Federal Geographic Data Committee.

### Field Records

For new data collected in the field during Phases I and II, all paper data sheets will be promptly (within a week of the data collection date) audited, scanned, and photocopied by Giese. Paper data sheets and all other data and information stored on paper will be organized, filed, and archived securely at the Data Management Center at the Cofrin Center for Biodiversity (CCB) by Giese, though in many cases they will also be scanned and digitized.

Data entry will start as quickly as possible during the field season, otherwise after field work ends. We will create specialized databases (either in MS Excel or MS Access 2013) for each type of information, all stored on the same UW-Green Bay computer network and backed up on the same external hard drive by Giese. Each database will be accompanied by metadata, including a description of study design, site selection, reason for rejection of sites that cannot be sampled, etc. We anticipate that the data will require less than 100 GB of electronic storage space. For more details about data management and entry, please see section “B. Measurement/Data Acquisition - Data Management.”

Sample sheets completed on‐site during field sampling and all field sheets, logs, chain of custody documents, and sample materials will be retained and made publicly available by the CCB for a minimum of three years.

### Laboratory Records

Not applicable.

### Project Records

Copies of this project’s original funding proposal, scope-of-work, Quality Assurance Project Plan, quarterly and final reports, contract and sub-contract documents, monitoring protocols, and all other supporting materials (including QC audit reports) will be archived at the Cofrin Center for Biodiversity and identified with technical document coding for future retrieval.

### Final Report

Copies of the final report and final quality assurance/quality control (QA/QC) report will be provided to Megan O’Shea, the Green Bay and Fox River AOC Coordinator, and archived at the Cofrin Center for Biodiversity for future access.

The final report will be a Lower Green Bay and Fox River (LGB&FR) AOC Habitat Restoration Plan for Delisting that will include the following:

- status assessment including maps of habitat condition and identification of critical biotic and abiotic elements of the LGB&FR AOC ecosystem;

- evaluation of past and current LGB&FR AOC fish and wildlife habitat projects and their contribution towards the identified delisting thresholds;

- contributing watershed assessment, which identifies fish and wildlife habitat opportunities that would support delisting of fish and wildlife BUIs in the AOC as well as identifying opportunities to reduce excessive phosphorous loading to the AOC;

- description of quantitative tools for assessing current status of the fish and wildlife habitat beneficial use impairment (BUI), thereby informing the delisting process; and

- maps and descriptions of  ranked opportunities for specific habitat protection, restoration and rehabilitation projects that are necessary and sufficient to justify delisting of the BUI for fish and wildlife habitat; and articulation of specific monitoring protocols for documenting progress toward delisting goals.

The final QA/QC report will describe all difficulties encountered throughout the entire project and will describe attempts to overcome these issues.

### Project File Final Disposition and Record Retention

# Maps, field data, photographs, reports, and other materials collected during this project will be organized and archived at the Cofrin Center for Biodiversity (CCB) Data Management Center, a facility developed for the purpose of retaining and organizing information that promotes conservation and sustainable use of natural (particularly biological) resources. As part of the public UW-Green Bay, the CCB will provide a permanent repository for these materials and will employ an information management system that promotes appropriate access and accountability.

# B.  Measurement/Data Acquisition

## Sample Process Design (Experimental Design)

Three sources will provide a foundation for site-specific data collection: 1) historical designation of significant wildlife habitats or conservation areas (e.g., state wildlife refuges, county parks, natural areas, floodplain protection zones, etc.), 2) aerial imagery, and 3) field surveys to better characterize existing vegetation and presence/absence of selected target species (Appendices 1-3). Our strategy for compiling information about critical areas will be to use these sources and follow-up field visits to identify existing and potential areas that support populations of native species and natural communities, as well as places that provide important ecological services or are critical to the overall health of the Lower Green Bay and Fox River ecosystem. Considerable information has already been collected by previous studies, so our objective will be to consolidate this information, update details about critical sites, and conduct new field surveys to fill information gaps or to identify important habitats that have not been previously recognized.

For each site identified from previous work or air photo analysis (including field surveys during Year 1), we will draw boundaries representing the core area and, if appropriate, a buffer zone within which activities might impact the ecological integrity of the habitat (Appendix 4). A file will be created for each area, and subsequent work will compile information about the history, habitat values, and threats to the area. Most of the work during Year 1 of our project will be aimed at identifying and documenting the values of these specific sites. We anticipate that this process will identify hundreds of sites ranging from less than 1 hectare (1 ha = 2.47 acre) to approximately 100 ha (1 km2). Boundaries will not necessarily correspond to legal or administrative boundaries; for example, the Point au Sable Nature Preserve on the east shore of Green Bay encompasses several significant habitat areas (e.g., coastal wetland, swamp forest), each of which will be treated as a significant habitat occurrence by our project.

Recreational grade GPS receivers (Garmin GPSMAP® 62s) will be used for ground-truthing habitats during Year 1 (Appendix 4) and establishing assessment sites. Boundaries will be drawn on remotely sensed images of the site from a variety of sources, including those assembled by Google Earth and the Brown County Land Information Office.

During Year 2, we will conduct baseline assessments of the highest quality sites. Coastal wetlands will be evaluated using methods derived from the EPA-funded Great Lakes Coastal Wetland Project, at least with respect to birds, anurans (frog/toad only), and plants. Other metrics will need to be developed, but we will apply the same general approach used by Howe et al. (2007). Indicator metrics and other criteria (e.g., habitat type and area) will be used to prioritize areas in the final report and accompanying database. Details of the field and GIS assessment methods are described in Appendices 1-4, and the framework for setting quantitative de-listing targets is described in Appendix 5.

## Sampling Method Requirements

Collection of existing information will be carried out by Erin Giese and student assistants (Stephanie Beilke, Amy Cottrell, and Samantha Nellis), under the supervision of Robert Howe and Amy Wolf. Mike Stiefvater, Cofrin Center for Biodiversity GIS specialist, will oversee air photo analysis by Beilke and student assistants. Howe, Wolf, and Giese will review the findings and identify areas that warrant ground-truthing. Input from members of the LGB&FR AOC Biota and Habitat Subcommittee also will contribute significantly to the site identification and mapping process. The key requirement of our sampling method is that multiple levels of review will be applied to the identification and ranking of sites. For example, candidate sites will be 1) identified in a preliminary list by the project team (Howe, Wolf, Giese, Beilke, Stiefvater, and TNC partners Mike Grimm, and Nicole Van Helden); 2) reviewed by WDNR staff and the LGB&FR AOC Biota and Habitat Subcommittee or equivalent stakeholder group; and 3) submitted for approval with documentation as part of the final report.

## Sample Handling and Custody Requirements

Site information will be accompanied by metadata describing the sources of information, rationale for delineating boundaries, and people responsible for establishing the site and accompanying files. Digital files will be stored on a UW-Green Bay computer network, with access through the Cofrin Center for Biodiversity Data Management Center. Paper files will be stored at the CCB office suite in Mary Ann Cofrin Hall at the UW-Green Bay campus. Unless restricted by conditions from the information sources or by considerations to protect sensitive species, information collected for this project will be treated as part of the public domain.

## Analytical Requirements

Analysis of quantitative field data will follow the general approach of Howe et al. (2007), as modified by Giese et al. (2015), using background data from the Great Lakes Environmental Indicators (GLEI) project and the more recent Great Lakes Coastal Wetland Monitoring Project (CWM). Calculations will result in site-specific metrics for individual sites. These values will inform (but not strictly dictate) the site prioritization process. A copy of the Giese et al. (2015) manuscript is available for download (http://dx.doi.org/10.1890/ES14-00414.1). Although the manuscripts of Howe et al. (2007) and Giese et al. (2015) involve bird assemblages, the approach can be applied to other taxa and other types of environmental gradients.

## Data Acquisition Requirements (Non-direct Measurements)

The type of data that are needed for this project include but are not limited to existing (either historical or current) geospatial data, results from quantitative biotic surveys, taxon-specific data on life histories or population status, water quality data, land cover and land management databases, town plans, published scientific literature, and field reports from universities, Wisconsin Department of Natural Resources (e.g., baseline inventories, fish populations), U.S. Fish and Wildlife Service (e.g., rare species), local towns, online public data repositories (e.g., eBird), the Natural Resource Damage Assessment, and other local organizations (e.g., NEW Water). The type of data needed for Phase II will depend at least partly on the information and data gaps that are identified in Phase I.

As described above, much of the information used in this project will be acquired from secondary sources, such as historical documents and aerial imagery. Many of the air photos are publicly available or are already stored at UW-Green Bay. Acquisition of historical documents (including site management plans, land purchase agreements, etc.) will be more challenging and will occupy a significant part of this project, especially during Year 1.

Every effort will be made to ensure that existing data are clearly documented and critically reviewed, resulting in a data archive of the highest quality. The project team will evaluate the integrity of data collection and management (e.g., observer expertise, clearly documented protocols, data management history) and will scrutinize specific observations (e.g., scan for outliers) before data are incorporated into the digital archive. Whenever the validity of a record (either historical or recent) is uncertain, the project team will review the information and will annotate the basis of rejecting or retaining the record(s). These decisions will be documented as part of the permanent archive of project activities. The conditions under which data are collected will likely vary, and this information likewise will be documented in accompanying metadata. Poorly documented or poorly validated data will be added to the archive only if they are annotated with comments from the project team. Once complete, the permanent archive will consist of data and metadata that will provide managers, researchers, agencies, and other interested parties with reference, baseline, and high quality information that is relevant to policy decision-making in the LGB&FR AOC.

## Quality Control Requirements

Quality control of secondary information from air photos, maps, site plans, etc. is not possible, but we will rigorously document the sources of information and will annotate the documents or files, if possible, to provide a context for interpreting the information. All original field data collected during this project will follow the protocol described in the next section. Giese and staff will review the data to correct errors and inconsistencies. Unusual records will be reviewed by Howe and Wolf and follow-up field surveys will be conducted to verify significant or questionable results. Original field forms and documentation of secondary information sources will be retained in files at the CCB Data Management Center.

## Data Management

In the field, data will be recorded on standardized forms and stored in a clipboard during field sampling. The field forms contain basic information about each sampling station as appropriate, including a standard site name, date, start and end time, weather and air temperature, geospatial coordinates and waypoint name, all names of observers, and a signature of the people making the entries. Permanent sampling stations will be marked geographic landmarks, described in detail at the beginning of the sampling period. This description will include geospatial coordinates and waypoint identifier. Photographs will be stored digitally with unique names constructed using a combination of site information, date/time identifier, and the original photograph file name.

Data management and organization will be led by Erin Giese using procedures developed for similar projects at the Cofrin Center for Biodiversity (CCB). The system has been improved based on more than 30 years’ experience of data management by the PIs and collaborators from many other institutions, including large-scale projects like the EPA-funded Great Lakes Environmental Indicators project (GLEI) and the Great Lakes Coastal Wetland Monitoring Project (CWM).

Once field workers complete a day’s sampling, they will provide Giese with the original data sheets and other data files (e.g., GPS files, audio recordings) for processing that same day or within a week of the data collection date (Figure 4). As soon as possible, Giese will then audit each data sheet, searching for abnormal observations, illegible handwriting, and unclear or missing information. Should any of these issues occur, she will contact the observer of the data sheet immediately for the best chance of retrieving the information. If information is missing from the data sheet but can be estimated through another source (e.g., missing weather can be estimated using archived Weather Underground data, uncertain species identification that can be confirmed with audio recording), she will fill in the information as accurately and clearly as she can; otherwise, information will be recorded permanently as missing. Auditing data sheets on a regular basis furthermore allows Giese to ensure that data are being collected as outlined in the protocols and sampling design and to address issues early in the project. Once a data sheet has been audited, Giese will next create back-up copies of the data by scanning the data sheets. All completed, original data sheets will be stored at the CCB’s Data Management Center. Scanned files will be stored in separate, geographic locations from the original data sheets. Original data sheets as well as digital scans will be organized and filed. Giese will simultaneously track whether data have been turned into her or not to ensure that data are not lost throughout the field season.

Figure 4. Data management system listing all required steps, starting with data collection (left) and ending with a data archive (right).

Data entry will be led and supervised by Giese and conducted by student assistants and staff, who will first be trained by Giese on how to enter the data. If possible, data entry will start during the field season, otherwise shortly after field work ends. Data will be entered into a pre-prepared MS Excel spreadsheet that employs MS Excel’s “Data Validation” data tool, which can be used to force data enterers to enter certain values, codes, dates, times, etc. from an expected list of data for each field as well as offer drop-down menus of expected values/text. For example, if field work was only conducted between 1 Apr 2015 and 10 May 2015 and the data enterer tried to enter 11 May 2015, MS Excel would alert the user with an error message and prevent him or her from entering that particular date (11 May 2015). These data validation rules not only significantly minimize data entry errors, but they also draw attention to other potential issues missed during the auditing stage of the project’s data management system (Figure 4).

Like the EPA-funded CWM project, data will be double entered by two different people (Figure 4). Experience and research have shown that double entering data is one of the most accurate methods for data entry, when compared to single-entered data approaches (Scott et al. 2008) and other methods (Paulsen et al. 2012). By double entering data, one makes the assumption that two people are extremely unlikely to both make the same error in exactly the same manner. By comparing and fixing the errors between the entries, the final data product is relatively error-free. Giese has developed her own system for comparing double-entered data using MS Excel. She and others have successfully used this system for many data sets and will use this same system for this project. After double-entered data are compared, Giese will run a series of data checks (e.g., check for empty cells; check for abnormal observations).

Then, she will provide the final data set(s) to Howe and Wolf for review (Figure 4; see section “D. Data Validation and Approval”). Upon their review and approval, she will then archive the electronic data set. The archived data set will also include detailed metadata (e.g., field methods, study design, field data error codes, etc.), which will help ensure the data’s usefulness to future researchers, managers, and the public. Electronic data at the CCB are stored securely on a campus network drive (which is backed up monthly by the UW-Green Bay Computing and Information Technology department) as well as backed up on an external hard drive by Giese. Electronic data will be available upon request, as long as data permissions have been granted and documented.

# C.  Assessment/Oversight

## Assessments and Response Actions

Real-Time Remediation of Problems:

Details of the specific methods for data collection are described in Appendices 1-4, including policies and standards for data entry. A policy of immediately reporting field problems or mistakes in sampling protocols, etc. will be instituted. Corrective actions will include replacing lost data if possible and omitting (or flagging) any suspect data that cannot be replaced by taking additional samples (Table 1). PIs and Giese will remain in regular communication (at least bi-weekly or as needed) throughout the project though especially during the field season when more people will be involved. These regular meetings will be used to discuss and deal with problems that arise in data gathering and organizing, field sampling, data processing, data entry, or quality assurance/quality control (QA/QC) measures. Giese will also regularly audit incoming data sheets, which will allow her to ensure that data are being collected as outlined in the protocols and sampling design and to address issues early in the project. An environment of frequent communication greatly reduces the need for corrective actions later. Cell phone availability by the project team also helps provide a second layer of safety for field sampling by field assistants. Giese will be available at all times during the field season to help deal with field team questions and problems as they arise. Field crew leaders (PIs, CCB staff) will be responsible for assessing sampling activities and when possible correcting (and noting) any problems, errors, or values or observations that seem unlikely. Field crew leaders will receive assistance on problem‐solving and error‐correction via cell phone support from Giese. If Giese is unable to help, then she will contact Howe or Wolf.

Howe and Wolf will remain in regular communication (at least biweekly or as needed) with The Nature Conservancy (Nicole Van Helden) and the Wisconsin Department of Natural Resources (Megan O’Shea, Donalea Dinsmore) as needed. At key points (e.g., evaluation of appropriate metrics, proposal of thresholds for delisting), project review may include assembling a technical review group or policy decision-makers for assessment of status or consideration of adjustments.

Failure to meet QA/QC objectives will trigger corrective actions. In most cases, monthly QA/QC checks will be conducted by PI oversight. Table 1 lists corrective actions to be taken when QA/QC performance criteria are not met. Any corrective actions will be noted and included in quarterly reports sent to the LGB&FR AOC Coordinator.

| Table 1. Quality assurance/quality control (QA/QC) performance standards and corrective actions when performance standards are not met during mid-year evaluations. Name(s) of person(s) listed in parentheses is (are) responsible for making the corrective action and documenting it. |  |  |
| --- | --- | --- |
| Protocol | Performance standard | Corrective actions |
| Site Selection | 100% of sites are geotagged and sampled at prescribed locations | Analysis of maps and current conditions may result in re-establishment of sampling locations or, if conditions warrant (e.g., high water levels preventing access or eliminating habitat), PIs will jointly establish new sampling localities, which will be rigorously documented for later analysis. (Erin Giese, Robert Howe, and Amy Wolf) |
| Field Surveys | 95% of sampling locations are located correctly | Data sheets are flagged so geotagged sample locations can be checked. (Erin Giese) |
|  | 98% of individuals are accurately identified | Data sheets are corrected, if possible, or flagged. Rare species documentation provided if needed. (Erin Giese) |
|  | 100% of rare species records are documented according to professional standards | Data sheets are corrected, if possible, or flagged. (Erin Giese) |
| Data Management | 100% of field survey forms are completed correctly | Data sheets are corrected, if possible, or flagged. Additional training and re-certification of crew members and review of methods conducted in consultation with PIs. (Erin Giese) |
|  | Appropriate labeling and record keeping for data (e.g., audio files, GPS files) | Additional training of field crew. Correction of labeling errors when possible. Flagging of record errors that cannot be corrected. (Erin Giese) |

## Reports to Management

Weekly meetings or email updates among PIs and Giese will cover the following general topics: overall project status, field work status, data entry status, recent problems and solutions, quality assurance/quality control (QA/QC) report and analysis, and other topics as needed. These communications will keep co-PIs working in close collaboration and help ensure that problems are solved as they become known. Email correspondence and notes from PI meetings will be retained in order to document project activities.

Co-PIs Howe and Wolf will be primarily responsible for scheduling meetings and email communications and for ensuring that reports are provided on time. Reports will include a project status update, a discussion of QC problems and their solutions and corrective actions, results of QC checks, and a brief summary of results to date. Serious issues that have a major impact on the project will be reported to the Lower Green Bay and Fox River AOC Coordinator, Megan O’Shea, immediately.

QC audits will take place during and at the end of each field season for field data collection activities. The field season audit will cover completeness of sampling activities at each site for all project elements. Sites with incomplete data will be flagged and reported to the PIs. Other elements of the field season audit include sampling gear status, data flags on data sheets and how these are being investigated, and summaries of data files produced by the data entry/management process.

QC audits on data entry and data management will occur during late summer 2015 after most data have been entered into the database system. Data audits will assess completeness of checks for data entry errors; investigations into data 'flags' in the database, how these are being resolved, and identification and resolution of outlying data records. All sample points will be geotagged based on GPS readings with double-checks on location validity using other tools like Google Earth and Garmin BaseCamp. We will also audit the documentation of rare species records and the method of verification.

A final report from this work will be written in a similar fashion as the quarterly reports (see Scope of Work) and will be submitted to O’Shea in MS Word format at the end of the project in 2016. This report will include all scientific manuscripts published or in preparation and listings of archived photographs and databases generated during the course of the project. Peer-reviewed scientific publications and technical reports resulting from this project will follow the standard format of published scientific articles: 1) introduction, 2) description of methods and study area, 3) presentation of results, 4) discussion of the relevance of findings, and 5) a bibliography of pertinent literature. A detailed account of field results, additional descriptions of statistical methods, and results of QC audits will be provided as appendices.

# Data Validation and Usability

## Data Review, Validation, or Verification

Much of the information used in this project will be derived from air photos or historical documents, which will be catalogued and stored as part of the proposed LGB&FR AOC archives. Interpretation of recent air photos and satellite images will be ground-truthed by trained project assistants. Whenever possible, on-the-ground digital photographs will be taken to further describe targeted sites. These photographs will be included in the data archives. Since the objective of the project is to build an archive of information, we will tend to collect all relevant information and err on the side of acceptance, although questionable records from secondary sources will be annotated by comments from the staff or PIs. In the case of original data collected by our field teams, follow up visits will be conducted whenever possible to support or eliminate questionable data.

## Reconciliation with Data Quality Objectives

Data collected during this project will be used to establish site priorities and to set measureable targets for de-listing using the general approach outlined in Appendix 5. More specifically, data from field surveys and quantitative analyses will be used to inform, not dictate, the decision-making process. This approach leaves room for the inevitable shortcomings of field data: small sample size and highly variable measurements. The development of indicator metrics used in this project incorporates redundancies that will improve robustness of applications; our general approach is to use multi-species information to characterize the condition of sites over space and time.

Data compiled from other sources will include information about important environmental stressors in the LGB&FR AOC. These stressors might include water quality variables (e.g., dissolved oxygen) for aquatic habitats, land use variables (e.g., percent impermeable land surface within 1 km or percent shoreline development within 1 km of coastline centered on the site) for terrestrial or beach habitats, and plant community variables (e.g., percent cover by invasive species) for wetland habitats.

We will use data from larger scale Great Lakes research projects, particularly the Great Lakes Environmental Indicators Project (GLEI), supplemented by our own field work, to characterize species’ quantitative responses to these environmental stressors. Quantitative targets will be developed through a collaboration between the UW-Green Bay and TNC project teams, scientific partners in the Great Lakes Coastal Wetland Monitoring Project, and AOC coordinators and administrators in the Wisconsin Department of Natural Resources. Data analysis will be conducted using R, an open source programming and statistical software environment (R Development Core Team 2014). Methods for developing quantitative metrics are described by Gnass Giese et al. (2015) and at http://www.uwgb.edu/biodiversity/forest-index/iec.asp. Analyses of multiple species or taxa (with demonstrated positive or negative sensitivity to stress) provide robust and transparent estimates of site quality that can be used to demonstrate changes in site quality over time (e.g., after ecological restoration). Statistical significance of this approach can be established by permutation tests using null models. Documentation and easy-to-use analytical tools will be added to the project web portal. Results from this analysis will be used 1) to identify potential projects that will improve habitats and wildlife populations, 2) prioritize conservation actions that will have the greatest positive impact on the AOC condition, and 3) track the outcomes of conservation actions after they are implemented.

# References

Environmental Systems Research Institute (Esri). 2012. ArcGIS Desktop: Release 10.1.

Environmental Systems Research Institute, Redlands, California, USA.

Environmental Systems Research Institute (Esri). 2015. ArcGIS Desktop: Release 10.3.

Environmental Systems Research Institute, Redlands, California, USA.

Gnass Giese, E. E., R. W. Howe, A. T. Wolf, N. A. Miller, and N. G. Walton. 2015. Sensitivity of breeding birds to the “human footprint” in western Great Lakes forest landscapes. Ecosphere 6(6):90. http://dx.doi.org/10.1890/ES14-00414.1.

Great Lakes Coastal Wetlands Consortium. 2014. Attachment 1: Great Lakes Coastal Monitoring Project Draft Standard Operating Procedures and Field Data Forms, Version 4 (February 2014): https://beaver.nrri.umn.edu/glrimon/media/glrimon/docs/qapp-sop/QAPP-Attach1_GLIC-CM-SOPs-rev4.pdf.

Howe, R. W., R. R. Regal, J. M. Hanowski, G. J. Niemi, N. P. Danz, and C. R. Smith. 2007. An index of biotic condition based on bird assemblages in Great Lakes coastal wetlands. Journal of Great Lakes Research 33 (Special Issue 3):93-105.

Knutson, M. G., N. P. Danz, T. W. Sutherland, and B. R. Gray. 2008. Landbird monitoring

protocol for the U.S. Fish and Wildlife Service, Midwest and Northeast Regions. Version 1. Biological Monitoring Team Technical Report BMT-2008-01. U.S. Fish and Wildlife Service, La Crosse, Wisconsin, USA.

Paulsen, A., S. Overgaard, and J. M. Lauritsen. 2012. Quality of data entry using single entry,

double entry and automated forms processing – An example based on a study of patient-reported outcomes. PLoSOne 7(4):1-6.  Accessed online 11/25/2013 at: http://www.plosone.org/article/fetchObject.action?uri=info%3Adoi%2F10.1371%2Fjournal.pone.0035087&representation=PDF

R Development Core Team. 2014. R: a language and environment for statistical computing. R

Foundation for Statistical Computing, Vienna, Austria.

Scott, J. R., A. R. Thompson, D. Wright-Thomas, X. Xu, and K. A. Barchard. 2008. Data entry

methods: Is double entry the way to go? Poster presented at the Western Psychological Association Annual Convention, Irvine, CA. Accessed online 11/25/2013 at: http://faculty.unlv.edu/img/img/conference%20posters/Jenna%20Data%20Entry%20Ninjas%20of%20love%20handout8%20CONTENT%20AND%20FORMATTING%20DONE%202.pdf

WDNR. 1988. Lower Green Bay Remedial Action Plan. 319 pp. PUBL-WR-175-87 REV 88.

Accessed online 09/23/2013 at: http://dnr.wi.gov/topic/greatlakes/documents/LowerGreen BayRAP.pdf

WDNR. 1993. Lower Green Bay Remedial Action Plan Update. 267 pp. Accessed online

09/23/2013 at: http://dnr.wi.gov/topic/greatlakes/documents/LowerGreenBayRAPupdate.pdf

WDNR. 2009. Lower Green Bay and Fox River Area of Concern Delisting Targets. 29 pp.

Accessed online 09/23/2013 at:

http://dnr.wi.gov/topic/greatlakes/documents/LowerGreen BayFinalReport.pdf

WDNR. 2012. Remedial Action Plan Update for the Lower Green Bay and Fox River Area of

Concern. 92 pp.  Accessed online 09/23/2013 at:

http://dnr.wi.gov/topic/greatlakes/documents/RAP-UpdateLGBFR2012final.pdf

WDNR. 2014. Remedial Action Plan Update for the Lower Green Bay and Fox River Area of

Concern. 33 pp.  Accessed online 05/11/2015 at:

http://dnr.wi.gov/topic/greatlakes/documents/LGB-FR2014FinalRAPupdate.pdf

# Appendices

## Appendix 1 – Anuran Field Surveys in Wetlands

### Field Work

In order to assess the current condition of AOC biota, the UW-Green Bay project team started to identify information gaps during Phase I and determined that anurans (frogs/toads only) have only been surveyed in Great Lakes coastal wetlands within the LGB&FR AOC through EPA-funded projects in which Howe and Giese participate, most recently the Great Lakes Coastal Wetland Monitoring Project (CWM; 2011-2015). Small, inland, and fairly open wetlands (primarily dominated by herbaceous plants, such as cattails [Typha spp.]) within the LGB&FR AOC (e.g., along the Fox River) have not been recently surveyed for anurans using standardized methods. Under the guidance of Howe and Wolf, Giese and a student assistant conducted field scouting and identified 13 locations (Figure 1, Appendix 1) within the LGB&FR AOC that trained UW-Green Bay students surveyed for anurans in the spring and summer of 2015. Once a point count location was established, Giese and a student assistant filled out a Site Description form (one per location), which documents the location’s name and geospatial coordinates, safe parking areas, dominant plants, compass bearing (used for repeatability of anuran and wetland bird surveys), property information, and any other helpful notes (Figure 2, Appendix 1).

Anurans were sampled using the same, widely accepted protocol used for the CWM project, namely a 3-minute, unlimited-distance point count, in which trained observers recorded all anurans heard regardless of how far away an individual was calling from the observer (Great Lakes Coastal Wetlands Consortium 2014, pages 137-141). Numbers of individuals were either counted individually (if calls were not simultaneous), estimated (if some calls were simultaneous), or recorded as a “chorus” (when individuals could not be reliably estimated) on the point count form (Figure 3, Appendix 1). Point count locations were sampled between a half-hour after sunset and 4 h and surveyed three times throughout the spring and summer (mid-April through late June 2015) in order to detect different anuran species as they become active after hibernation. Visits were separated by at least 15 days and when minimum overnight temperatures were met for each visit (first: 5°C, second: 10°C, and third: 17°C). Surveys were conducted during relatively good weather conditions with minimal wind and precipitation. Basic weather information (e.g., cloud cover, wind), air and standing water temperatures, start time, compass bearing, noise level, and geospatial coordinates of point count locations were recorded at each survey.

Six UW-Green Bay students (advanced undergraduates or graduates) were trained on how to conduct anuran surveys on 23 and 26 March 2015. For safety purposes, surveys were conducted by a team of two students, in which one student conducted the survey itself and the other student collected basic weather information, helped with navigation, and collected geospatial coordinates of the point count locations. Students who conducted the anuran surveys were also required to pass the rigorous certification test, as is done for the CWM project (see section “Personnel, Special Training Requirements, or Certifications”).

### Data Entry

After the field season, two UW-Green Bay students double entered anuran data into a MS Excel spreadsheet created by Giese that employed data validation techniques to minimize data entry error; the two entries were subsequently compared to produce a final, high quality data set (see “Data Management” for more details on data entry). Accompanying metadata were later added.

Figure 1. Point count locations (n = 13) positioned in open wetlands primarily dominated by herbaceous plants that were surveyed for anurans (frogs/toads only) in the spring and summer of 2015. They are located within 1 km of shoreline at Lake Michigan/Green Bay high water level of 177.2 m AMSL in the Lower Green Bay and Fox River Area of Concern (AOC) in Wisconsin. Note that one point is located just slightly outside this 1 km buffer in the village of Allouez (~100 m). Map created by Erin Giese in ArcGIS 10.1 (Environmental Systems Research Institute 2012).

Figure 2. Sample Site Description form filled out for each point count location that documents the location’s name and geospatial coordinates, safe parking locations, dominant plants, compass bearing (used for repeatability of anuran and wetland bird surveys), and any other important notes.

Figure 3. Sample anuran point count data sheet modified from the Great Lakes Coastal Wetland Monitoring Project (Great Lakes Coastal Wetlands Consortium 2014, page 141) that was used for spring and summer 2015 field surveys in the Lower Green Bay and Fox River Area of Concern (AOC).

## Appendix 2 – Bird Field Surveys in Open Wetlands

### Field Work

In addition to anuran species, the UW-Green Bay project team also determined that limited information has been collected on wetland birds in terms of using standardized methods, particularly in many small and inland (or disconnected) open wetlands that are dominated by herbaceous plants in the LGB&FR AOC. This information gap is largely due to the fact that the Great Lakes Coastal Wetland Monitoring Project (CWM; 2011-2015) only samples Great Lakes coastal wetlands at least 4 ha in size and that are connected and influenced by a Great Lake (e.g., seiche). Thus, many small, inland, or partially forested wetlands that are still dominated by herbaceous plants within the LGB&FR AOC (e.g., along the Fox River, lower Green Bay) have not been recently surveyed for wetland birds. Thus, Giese and a student assistant scouted and identified 13 locations (Figure 1, Appendix 2) within the LGB&FR AOC that trained UW-Green Bay students surveyed for wetland birds in the summer of 2015. Two additional points were added along the west shore of the lower Bay and sampled in 2016. Some of these wetland locations were also sampled for anurans (n = 7). Once a point count location was established, Giese and a student assistant filled out a Site Description form (one per location), which documents the location’s name and geospatial coordinates, safe parking areas, dominant plants, compass bearing (used for repeatability of anuran and wetland bird surveys), property information, and any other helpful notes (Figure 2, Appendix 1).

Wetland birds were sampled using the same, widely accepted protocol used for the CWM project, namely a 15-minute, unlimited-distance point count, in which trained observers recorded all birds seen or heard regardless of how far away an individual was calling from the observer (Great Lakes Coastal Wetlands Consortium 2014, pages 132-136). During the first five minutes of the 15-minute count, an observer listened passively to all birds calling or singing and recorded all species and individuals; during the middle five minutes, a broadcast of bird songs/calls was played to elicit vocalizations from secretive marsh-nesting species (e.g., rails); and finally during the last five minutes, an observer passively listened to all birds vocalizing. All species, number of individuals, and the minute and distance an individual was first detected were recorded on the point count form (Figure 2, Appendix 2), though for ten focal species (e.g., rails, bitterns) every minute a focal species vocalized was also recorded. Point count locations were visited twice in the summer (late May through early July 2015; or late May through late June 2016), once in the early morning hours and once in the evening, in order to detect different bird species based on their activity. Visits were separated by at least 15 days. Surveys were conducted during relatively good weather conditions with minimal wind and precipitation. Basic weather information (e.g., cloud cover, wind), air and standing water temperatures, start time, compass bearing, noise level, and geospatial coordinates of point count locations were collected at each survey.

Six UW-Green Bay students (advanced undergraduates or graduates) were trained to conduct wetland bird surveys on 23 and 26 March 2015. Another graduate student was trained to conduct wetland bird surveys on 7 March, 28 March, and 15 April 2016. This student conducted point counts at the two points added in 2016. For safety purposes, surveys were conducted by teams of two students, one conducting the survey itself and the other collecting weather and geospatial information and helping with navigation. Students who conducted the bird surveys were also required to pass the required, rigorous certification test, as is done for the CWM project (see section “Personnel, Special Training Requirements, or Certifications”).

### Data Entry

After the field season, two UW-Green Bay students double entered bird data into a MS Excel spreadsheet created by Giese that employed data validation techniques to minimize data entry error; the two entries were subsequently compared to produce a final, high quality data set (see “Data Management” for more details on data entry). Accompanying metadata were later added.

Figure 1. Point count locations (n = 15) positioned in open wetlands primarily dominated by herbaceous plants that were surveyed for wetland birds in the summer of 2015 or 2016. They are located within 1 km of shoreline at Lake Michigan/Green Bay high water level of 177.2 m AMSL in the Lower Green Bay and Fox River Area of Concern (AOC) in Wisconsin. Points surveyed for both wetland birds and anurans are shown as green dots (n = 7); yellow dots indicate wetland bird-only points surveyed in 2015 (n = 6); light teal dots indicate wetland bird-only points surveyed in 2016 (n = 2). Note that one point in the village of Allouez and one point along the western portion and mouth of the Fox River are located just slightly outside this 1 km buffer (~100-200 m). Map created by Erin Giese in ArcGIS 10.3.1 (Environmental Systems Research Institute 2015).

Figure 2. Sample wetland bird point count data sheet modified from the Great Lakes Coastal Wetland Monitoring Project bird data form (Great Lakes Coastal Wetlands Consortium 2014, page 136) that was used for summer 2015 field surveys.

## Appendix 3 – Bird Field Surveys in Other Non-Wetland Habitats

### Field Work

The UW-Green Bay project team also identified an information gap on using standardized methods to survey birds in a variety of non-open wetland habitats in the LGB&FR AOC, particularly along the Fox River and west shore, in habitats including forested wetlands, upland forests, isolated forests in suburban areas, early successional forests, old fields, restore oak savanna, shrub-dominated habitats, and riparian habitats. Thus, Giese and a student assistant scouted and identified 23 locations (Figure 1, Appendix 3) within the LGB&FR AOC that trained UW-Green Bay students surveyed for birds in the summer of 2015. Once a point count location was established, Giese and a student assistant filled out a Site Description form (one per location), which documents the location’s name and geospatial coordinates, safe parking areas, dominant plants, property information, and any other helpful notes (Figure 2, Appendix 1).

Birds were sampled following the methods outlined in Knutson et al. (2008), a widely accepted, western Great Lakes region-wide protocol. Trained observers conduct a 10-minute, unlimited-distance point count by recording all birds seen or heard regardless of how far away an individual was calling from the observer. All species, number of individuals, and the minute and distance an individual was first detected were recorded on the point count form (Figure 2, Appendix 3). Each point count location was visited one time in late June or early July 2015. Surveys were conducted during relatively good weather conditions with minimal wind and precipitation. Basic weather information (cloud cover, wind, and air temperature), start time, and geospatial coordinates of point count locations were collected at each survey.

Six UW-Green Bay students (advanced undergraduates or graduates) were trained on how to conduct wetland bird surveys on 23 and 26 March 2015 and also met individually with Giese to further discuss these non-open wetland surveys. For safety purposes, surveys were conducted by a team of two students, in which one student conducted the survey itself and the other student collected the basic weather information, helped with navigation, and collected geospatial coordinates of the point count locations. Students who conducted the bird surveys passed the required, rigorous wetland bird certification test, as is done for the CWM project (see section “Personnel, Special Training Requirements, or Certifications”), and have been doing bird surveys for many years across many different habitat types in the Great Lakes region using protocols similar to Knutson et al.’s (2008).

### Data Entry

After the field season, two UW-Green Bay students double entered bird data into a MS Excel spreadsheet created by Giese that employed data validation techniques to minimize data entry error; the two entries were subsequently compared to produce a final, high quality data set (see “Data Management” for more details on data entry). Accompanying metadata were later added.

Figure 1. Point count locations (n = 23) positioned in a variety of habitats (e.g., forested wetlands, old fields, upland forest, isolated forests in suburban areas) that were surveyed for birds in the summer of 2015. They are located within 1 km of shoreline at Lake Michigan/Green Bay high water level of 177.2 m AMSL in the Lower Green Bay and Fox River Area of Concern (AOC) in Wisconsin. Map created by Erin Giese in ArcGIS 10.1 (Environmental Systems Research Institute 2012).

Figure 2. Sample bird point count data sheet used for the summer 2015 bird surveys (in non-open wetland habitats) that was modified from bird data forms used at the University of Wisconsin-Green Bay’s Cofrin Center for Biodiversity and that is based on the Knutson et al. (2008) protocol.

## Appendix 4 – Habitat Mapping

### Habitat Classification

In order to assess the current habitat conditions of the LGB&FR AOC, the UW-Green Bay project team launched a habitat mapping effort in July 2015 that combined field ground-truthing with the use of satellite imagery and other reference maps in order to identify and map the primary plant communities.

An initial habitat classification used air photos and infrared imagery to distinguish residential and other highly urbanized or industrialized lands (“Developed”) and cultivated land (“Agricultural”) from all other categories. Mapped non-habitat polygons (Developed and Agricultural lands) were excluded from the subsequent habitat analysis.

Plant communities described in the Wisconsin Wildlife Action Plan (WAP; 2015) formed the basis of habitat classification (Table 1). Fifteen of types occur within the LGB&FR AOC. Howe, Wolf, and Giese, in consultation with TNC staff and GIS specialist Mike Stiefvater, modified and expanded these categories to account for highly degraded habitat types which are relatively common in the LGB&FR AOC (Table 1, Appendix 4). Specifically, we:

- Added a plant community type “other forest” in order to distinguish early successional forest (e.g., young forest including dominants like aspen [Populus spp.], box elder [Acer negundo L.], etc.) and pine plantations from more mature, high quality forest (e.g., northern mesic forest).

- Added plant community type “wasteland” to distinguish highly disturbed industrial lands that are dominated by exotic grasses and forbs (including invasive Phragmites australis [Cav.] Steud) from other types like “surrogate grassland.”

- Subdivided two original WAP plant community types into finer categories to better distinguish important habitat types in the AOC. Specifically, we subdivided “emergent marsh” into emergent marsh “high energy coastal” (emergent marsh located along a Great Lakes shoreline that is subject to wave energy and fluctuating water levels), “inland” (emergent marsh located inland that is disconnected from a Great Lake), “riparian” (emergent marsh found alongside a stream), and “roadside” (emergent marsh that occurs in places like roadside ditches).

- Partitioned “surrogate grassland” into three finer divisions: “old field” (open, dry, non-forested area dominated by grasses and/or small shrubs), “restored” (open, dry, non-forested area that was restored to native grasses), and “roadside” (open, dry, non-forested area that occurs along highways and other roads).

- Added category “open water” (e.g., lake or pond).

All plant communities listed in Table 1 were used during the fieldwork effort, except “emergent marsh roadside,” “open water,” and “surrogate grassland roadside,” which were later added during the digitization process (see “GIS Mapping”) to further refine the main categories. All of these modifications will improve the co-PIs and Giese’s abilities to assess current habitat conditions, identify potentially restorable habitat, and distinguish between areas of lower habitat quality (e.g., “emergent marsh roadside”) from potentially higher habitat quality (e.g., “emergent marsh inland”). If needed, these finer subdivisions and additions can always be combined into the original WAP categories (e.g., number of hectares of habitat types “surrogate grassland old field,” “surrogate grassland restored,” and “surrogate grassland roadside” could be combined and reclassified as the original category “surrogate grassland”).

Table 1. Plant communities found within the Lower Green Bay and Fox River Area of Concern (AOC) that were used for the 2015 habitat mapping effort. Community types and descriptions originated from the Wisconsin Wildlife Action Plan (WAP; 2015); however, two communities (emergent marsh and surrogate grassland) were subdivided into more detailed categories1, several communities or subdivisions were added for the field work that were not included in the original WAP2, one community type and two subdivisions of communities were added after the field work3, and some descriptions were modified to better describe each type within this AOC. Scientific names of each common name provided below as a table footnote ‡.

| Plant Community Type | Habitat Code | Description |
| --- | --- | --- |
| Emergent Marsh1,2 (high energy coastal) | EMHE | Open wetland with standing water in some part of area, dominated by emergent macrophytes. Dominants include cattails, bulrushes, bur-reeds, arrowheads, spikerush, etc.; often invaded by Phragmites or reed canary grass. Common in AOC. |
| Emergent Marsh1,2 (inland) | EMIN |  |
| Emergent Marsh1,2 (riparian) | EMRI |  |
| Emergent Marsh1,2,3 (roadside) | EMRS |  |
| Floodplain Forest | FLFO | Lowland hardwood forest along large rivers, usually of Stream Order 3 or higher; periodically flooded. Canopy dominants may include silver maple, green ash, swamp white oak, and cottonwood. Balsam-poplar, bur oak, and box elder may also be common. Not too common in AOC. |
| Fox River Open Water2,3 | FOXR | Open water of the Fox River. |
| Great Lakes Beach (sand, shells, mud, cobble, rip-rap, vegetation) | GLBE | Shoreline habitat at interface of land and water along the margins of Lakes Michigan. Common in AOC. |
| Green Bay Open Water2,3 | GBAY | Open water in the Bay of Green Bay. |
| Hardwood Swamp | HASW | Wet forest dominated by green or black ash, sometimes with red maple, yellow birch, cottonwood, swamp white oak, and elm. Common in AOC. |
| Northern Mesic Forest | NMFO | Widespread forest type dominated or co-dominated by sugar maple, eastern hemlock, white pine, and American beech can be a co-dominant. Other important tree species include yellow birch, American basswood, and white/green ash. Fairly common in AOC. |
| Northern Wet-mesic Forest | NWMF | Minerotrophic forested wetland dominated by white cedar. Occurs on rich, neutral to alkaline peats and mucks. Balsam fir, black ash, and spruces are among the many potential canopy associates. Not very common (if at all) in AOC. |
| Open Water2,3 | OPWA | Inland open water bodies (e.g., lake, pond). |
| Other Forest2 (pine plantation, early successional forest) | OTFO | Broad category meant to capture forest types that don’t fit into other communities. Early successional forests dominated by aspen, box elder, cottonwood, sumac, and young trees of mixed composition. Very common in AOC. |
| Shrub Carr | SHCA | Transitional habitat between open wetlands and forested wetlands. Dominated by tall shrubs such as red-osier dogwood, silky dogwood, meadowsweet, and various willows. Canada blue-joint grass is often very common. Common in AOC. |
| Plant Community Type | Habitat Code | Description |
| Southern Dry Mesic Forest | SDMF | Forest dominated by red oak, white oak, basswood, sugar and red maple; white ash and shagbark hickory often also present. Relatively uncommon in AOC. |
| Southern Sedge Meadow | SSME | Open wetland community most typically dominated by tussock sedge and Canada blue-joint grass. Not very common in AOC. |
| Submergent Marsh | SUMA | Herbaceous community of aquatic macrophytes in lakes, ponds, and rivers. Dominants include pondweeds along with waterweed, eel-grass, and species of water-milfoil and bladderworts. Somewhat common in AOC. |
| Surrogate Grassland1 (old field, upland shrubs) | SGOF | Variety of open non-forested habitats dominated by grasses or shrubs. Very common in AOC. |
| Surrogate Grassland Re-stored1,2 (native grasses) | SGRE |  |
| Surrogate Grassland Road-side1,2,3 | SGRS |  |
| Tributary Open Water2,3 | TRIB | Open water of a tributary (e.g., Duck Creek, Mahon Creek). |
| Wasteland2 | WAST | Highly disturbed industrial lands dominated by non-native grasses and forbs (e.g., Phragmites australis), including the occasional tree/shrub. Very common in AOC. |

‡ Scientific names of common names listed in Table 1 above are provided alphabetically as follows: American basswood (Tilia americana L), American beech (Fagus grandifolia Ehrh.), balsam fir (Abies balsamea [L.] Mill.), black ash (Fraxinus nigra Marshall), bladderworts (Utricularia spp.), bur oak (Quercus macrocarpa Michx.), Canada blue-joint grass (Calamagrostis canadensis [Michx.] P. Beauv.), eastern hemlock (Tsuga canadensis [L.] Carrière), eel-grass (Vallisneria americana Michx.), elm (Ulmus spp.), meadowsweet (Spiraea alba Du Roi), northern white cedar (Thuja occidentalis L.), pondweeds (Potamogeton spp.), red maple (Acer rubrum L.), red oak (Quercus rubra L.), red-osier dogwood (Cornus sericea L.), shagbark hickory (Carya ovata [Mill.] K. Koch), silky dogwood (Cornus amomum Mill.), spruces (Picea spp.), sugar maple (Acer saccharum Marshall), sumac (Rhus spp.), tussock sedge (Carex aquatilis Wahlenb.), water-milfoil (Myriophyllum spicatum L.), waterweed (Elodea canadensis Michx.), white ash (Fraxinus americana L.), white oak (Quercus alba L.), white pine (Pinus strobus L.), willows (Salix spp.), and yellow birch (Betula alleghaniensis Britton)

### Field Work Planning

To organize and distribute the habitat mapping field work, Howe, Wolf, and Giese divided the study area (LGB&FR AOC boundary plus 1 km of shoreline at Lake Michigan/Green Bay high water level of 177.2 m AMSL) into three general areas (east shore [E], Fox River [F], and west shore [W]) and then divided each area into 44 regions: eight regions on the east shore (E1, …, E8), 17 regions on the Fox River (F1, …, F17), and 19 regions on the west region (W1, …, W19; Figure 1, Appendix 4). To identify and map plant communities directly onto paper maps in the field, they created sub-region maps (n = 197), which presented a closer, more detailed view of each of these regions. Each sub-region map was assigned a name starting with the region name (e.g., F9) followed by a lowercase letter (a, b, c, …, z). For example, map “W1” (which features the western shoreline of the mouth of the Fox River in lower Green Bay) was subdivided into two sub-region maps, W1a and W1b (Figure 2, Appendix 4). All region maps were scaled the same at 500 m, and each sub-region map was scaled at 250 m. Both map types were set to dimensions 1,280 x 720 pixels and printed on 8.5” x 11” paper. In addition to these region and sub-region maps, Michael Stiefvater, the Cofrin Center for Biodiversity’s GIS Technician, and two UW-Green Bay students also created two reference maps (printed on 24” x 16” paper) per region (excluding a few Fox River regions) in the field: a) region map that displayed basic property information and Wisconsin Wetland Inventory polygons and associated wetland types (Figure 3A, Appendix 4) and b) region map showing false color infrared imagery, which helps to distinguish different vegetation types (Figure 3B, Appendix 4). These reference maps, particularly region maps displaying Wisconsin Wetland Inventory polygons, were used as starting points for field crews to use when identifying plant communities in the field.

East Shore

Fox River

West Shore

Figure 1. Map of the study area (Lower Green Bay and Fox River Area of Concern boundary plus 1 km of shoreline at Lake Michigan/Green Bay high water level of 177.2 m AMSL; denoted as thick yellow line) that was divided into three areas, the east shore (yellow text), Fox River (blue text), and west shore (orange text), and 44 regions (e.g., E1, …, E8; F1, …, F17; and W1, …, W19) for the July 2015 habitat mapping effort. Satellite imagery shown is from Google Earth (map data: Google, NOAA; imagery date: 13 April 2015; access date: 3 July 2015). Map created by Erin Giese using Google Earth Pro.

Figure 2. Sample field maps used to identify and map habitat types during the July 2015 field work effort, including a sample region map (W1) and two sub-region maps (W1a and W1b). Field teams drew habitat types by hand directly onto each sub-region map. Anuran and bird point count locations (e.g., AocPulliam.AB1) were added to these maps and uploaded into field teams’ GPS units for reference to easily identify accessible locations. Note there is some overlap across sub-region maps as shown in the example above. Habitat types were only identified and mapped on just one of the sub-region maps if maps overlapped. The thick yellow arc indicates the 1 km buffer around the official LGB&FR AOC boundary. Region and sub-region maps were created by Erin Giese in Google Earth Pro using Google Earth satellite imagery (map data: Google; imagery date: 13 April 2015; access date: 2 July 2015).

A)

B)

Figure 3. Sample reference maps used in the field during the July 2015 habitat mapping effort: A) aerial photography (dated May 2014) that shows basic property boundaries and Wisconsin Wetland Inventory polygons and wetland types and B) false color infrared imagery (dated May 2014) that distinguishes changes in vegetation; dark red signifies conifers and broad-leaf trees/vegetation (e.g., deciduous tree), light red signifies sparsely vegetated areas (e.g., grass), and dark blue signifies water. Region map boundaries (e.g., W1) shown as a black dotted line. Sub-region map boundaries (e.g., W1a, W1b) denoted as solid green lines. Reference maps were produced by Michael Stiefvater and two UW-Green Bay students using ArcGIS 10.1 software (Environmental Systems Research Institute 2012).

Before the field work, Wolf and Giese next identified locations that they wanted field teams to visit to identify and map plant communities in easily accessible locations (e.g., along a road or trail, public land). Specifically, they examined the satellite imagery displayed on the region and sub-region maps and drew small red dots on areas where the vegetation changed, whether the vegetation was in an isolated patch (e.g., small woodlot) or in a continuous tract of land (e.g., open marsh with a patch of a different habitat type in the middle of the marsh; Figure 4, Appendix 4). They also outlined suggested travel routes via roads or trails using red markers. Field teams were then instructed to visit all locations marked with a red dot on the region/sub-region satellite imagery maps.

Figure 4. Sample map (sub-region F7a; i.e., east side of Fox River in De Pere, Wisconsin by the St. Norbert Abbey) displaying suggested travel routes (red lines) and field locations (red dots) that field teams were instructed to scout and map habitat types during the July 2015 field work effort. The suggested field locations (red dots) were identified prior to the field work and indicate where vegetation changed. Anuran and bird point count locations (e.g., AocAbbey.AB1) were added to these maps and uploaded into field teams’ GPS units for reference to easily identify accessible locations. The thick yellow arc indicates the 1 km buffer around the official LGB&FR AOC boundary. Sub-region maps were created by Erin Giese in Google Earth Pro using Google Earth satellite imagery (map data: Google; imagery date: 13 April 2015; access date: 2 July 2015).

### Field Work Logistics

Field teams consisted of at least three people each filling one of three roles: 1) field crew leader, 2) mapper/navigator, and 3) photographer. Each field team visited every previously identified site location (previously identified as described above) for each sub-region map. The field crew leader’s job was to identify and map the major plant communities at each of the site locations. All field crew leaders have extensive knowledge and previous experience at identifying dominant trees, shrubs, and invasive species (e.g., Phragmites australis) and a good understanding of the major plant communities in northeastern Wisconsin. Field crew leaders also filled out the accompanying habitat data form (Figure 5, Appendix 4) recording the dominant tree and shrub species and invasive species. The mapper/navigator’s responsibilities were to navigate to each location as well as mark reference waypoints with a GPS unit. The photographer was in charge of documenting the major habitat types at each reference waypoint with photographs and filled out the accompanying photograph data form (Figure 6, Appendix 4).

Figure 5. Sample habitat data sheet designed by Robert Howe, Amy Wolf, and Erin Giese that was used for the July 2015 habitat mapping effort. Note that community types, emergent marsh-roadside (EMRS), and two subdivisions of communities, open water (OPWA) and surrogate grassland roadside (SGRS), were added after the field work was completed during the digitization process, which is why these three categories are not listed at the bottom of the data form.

Figure 6. Sample photograph data sheet designed by Robert Howe, Amy Wolf, and Erin Giese that was used for the July 2015 habitat mapping effort.

Wolf, Howe, and Giese distributed field effort by dividing up field teams across the study area by region (east shore, west shore, and Fox River; Figure 1, Appendix 4). At each previously identified site location (marked as red dots on paper maps), field crew leaders first identified the dominant woody vegetation (in field “Description / Notes”), then determined the plant community type (in field “Habitat Code”; e.g., “hardwood swamp” = “HASW”), and finally assessed the intensity of the following invasive plant species: Phragmites australis (common reed), reed canary grass, cattail (Typha x glauca Godr.), Japanese knotweed (Fallopia japonica [Houtt.] Ronse Decr.), buckthorn (Frangula alnus Mill. and Rhamnus cathartica L.), and honeysuckle (Lonicera spp.) using one of three percentage estimates: < 33%, 33-66%, and > 66% (see sample habitat data sheet in see Figure 5, Appendix 4). To keep field documentation simple, other slightly less widespread and less well-known invasive plant species (e.g., spotted knapweed; Centaurea stoebe L.) were not included in this invasive intensity estimate but were sometimes noted in the “Description/Notes” field. The navigator/mapper marked a habitat reference waypoint (in field “Waypoint # [ref. pt.]”) using his or her GPS unit to geotag where the field crew leader determined the plant community type. Habitat reference points were named using this schematic: starting with the letter “R” (“R” = reference), followed by the sub-region map name (e.g., F7a, E1a), and ending with an incremental two-digit number (including padded zeros). For example, the first habitat reference waypoint taken in sub-region map W3a was called “RW3a01.” Each habitat reference waypoint was marked on the habitat data form (Figure 5, Appendix 4), written directly on the associated sub-region map (Figure 7, Appendix 4), and saved to the mapper/navigator’s GPS unit. The field crew leader also recorded this habitat reference waypoint and associated geospatial coordinates directly on the habitat data form as a “back-up” in case the information was not saved on the GPS unit. To better distinguish habitat codes drawn on the sub-region maps, the field crew leader also assigned a one- or two-digit number called “map label” and recorded it on the habitat data form. Lastly, for each new habitat data form, field effort and general information were recorded at the top, including date, observers, field crew leader (or “botanist”; using a 4-letter name code consisting of the first two letters of the first name and the first two letters of the last name; e.g., “AMWO” = “Amy Wolf”), GPS unit identifier (ID corresponds to the Cofrin Center for Biodiversity’s inventory), and start/end times/routes.

Figure 7. Sample of a completed habitat sub-region map (sub-region F7a; i.e., east side of Fox River in De Pere, Wisconsin by the St. Norbert Abbey) after a field team visited the suggested field locations (red dots) displaying habitat reference waypoints (e.g., RF7a04) and outlined habitat types (if able to do so) and associated map labels (e.g., SGOF8). The suggested field locations (red dots) and travel routes (red lines) were identified prior to the field work and indicate where vegetation appears to change. Anuran and bird point count locations (e.g., AocAbbey.AB1) were added to these maps and uploaded into field teams’ GPS units for reference to easily identify accessible locations. The thick yellow arc indicates the 1 km buffer around the official LGB&FR AOC boundary. Sub-region maps were created by Erin Giese in Google Earth Pro using Google Earth satellite imagery (map data: Google; imagery date: 13 April 2015; access date: 2 July 2015).

### Photo Documentation

At each location field crews visited and mapped habitat types, the photographer crew member took still, digital photographs of the plant communities near the habitat reference waypoints using high end digital cameras; however, new and different waypoints were established called photograph reference waypoints, which geotagged where each photograph was taken. Photograph reference points were named using a similar schematic starting with the letter “P” (“P” = photograph), followed by the sub-region map name (e.g., F7a, E1a), and ending with an incremental two-digit number (including padded zeros). For example, the first photograph reference waypoint taken somewhere in sub-region map W3a was called “PW3a01.” Each photograph reference waypoint was marked on the photograph data form (Figure 6, Appendix 4) as well as the photograph file name (in field “Photo #” with associated file name prefix [e.g., “DSC_”]) and saved to the mapper/navigator’s GPS unit. Note that photograph reference waypoints are not the same as the habitat reference waypoints despite being named similarly. Photograph waypoints geotagged locations photographs were taken, not necessarily where the field crew leader identified the plant community (i.e., habitat reference waypoint). A compass bearing was taken at each marked photograph reference waypoint to clearly identify the habitat the photograph was documenting. In some cases, for example, the field crew may have been assessing habitat on a road or trail with different habitats on both sides of them; therefore, the compass bearing distinguishes those photographs to avoid confusion. On each photograph data form, field effort and general information were recorded at the top, including date, photographer (using a 4-letter code consisting of the first two letters of the first name and the first two letters of the last name; e.g., “ROHO” = “Robert Howe”), camera (model and identifier [e.g., model, inventory number]), GPS unit ID (ID corresponds to the Cofrin Center for Biodiversity’s inventory), and start/end times/routes.

### Field Crew and Training

Including Howe, Wolf, and Giese, 18 field crew members (Table 2, Appendix 4) participated in this habitat mapping field effort. Wolf, Howe, and Giese first led a training for only the field crew leaders on 7 July 2015. Wolf and Howe gave an oral presentation to the crew leaders summarizing the names and descriptions of the main plant communities everyone is likely to encounter during habitat mapping in the LGB&FR AOC. They also highlighted the dominant plants that occur within each plant community as well as presented examples using photographs. After the office training, they took the crew leaders into the field (Point au Sable Nature Preserve) to practice correctly identifying plant communities as a group, estimating the intensity of invasive plants, and filling out the data forms to ensure that all crew leaders were calibrated together. On 8 July 2015, Howe, Wolf, and Giese next led a second training to the remaining students who participated in the habitat mapping effort, including the field crew leaders. In the office they first reviewed the project and field methods of the habitat mapping, including a shortened review of the plant communities. Afterwards, they took the group out in the field (UW-Green Bay Cofrin Memorial Arboretum) to teach the students how to conduct the field work, including marking waypoints, taking photographs, and filling out data forms. Howe, Wolf, and Giese used and saved the data they collected near the lakeshore on the Arboretum as a group as a part of the habitat mapping effort.

Table 2. List of field crew members and their associated roles who participated in the July 2015 habitat field mapping effort. Field crew leaders identified and mapped major plant community types and filled out habitat data forms (Figure 5, Appendix 4) at each site location. Mappers/navigators navigated to each location as well as took habitat and photograph reference waypoints using GPS units. Photographers took still photographs of plant communities identified near habitat reference waypoints and filled out the accompanying photograph data form (Figure 6, Appendix 4). Eight field crew members participated as both the mapper/navigator and photographer.

| Name | Role |
| --- | --- |
| Erin Giese | field crew leader |
| Jay Horn | field crew leader |
| Samantha Nellis | field crew leader |
| Nick Walton | field crew leader |
| Bobbie Webster | field crew leader |
| Amy Wolf | field crew leader |
| Cody Becker | mapper/navigator |
| Stephanie Beilke | mapper/navigator |
| Michael Stiefvater | mapper/navigator |
| Katie Crews | photographer |
| Robert Howe | photographer; mapper/navigator |
| Jason Brabant | photographer; mapper/navigator |
| Becky DeValk | photographer; mapper/navigator |
| Abigail Englebert | photographer; mapper/navigator |
| Chelsea Gunther | photographer; mapper/navigator |
| Matt Peter | photographer; mapper/navigator |
| Tom Prestby | photographer; mapper/navigator |
| Jesse Weinzinger | photographer; mapper/navigator |

Six field crew members were field crew leaders, eight participated as both a photographer and mapper/navigator, three crew members participated as the mapper/navigator only, and one crew member played the role of photographer only. Most of the habitat mapping was completed on 13-15 July 2015, though two crews finished mapping remaining areas on 16-17 July 2015. On 30 July 2015, one team operated a small motorized boat to map plant communities along the shorelines of the west and east shorelines. The boat operator was certified by the state of Wisconsin to operate motorized boats, while the others passed the Paddle Sports Safety Course (http://www.boaterexam.com/paddling/), which teaches safety in using canoes, kayaks, and paddleboards. To ensure that all field teams were calibrated and recording data similarly (in terms of habitat assignments and invasive species estimates), Howe, Wolf, and Giese mixed up the field crew members between the first (13 July 2015) and second (14 July 2015) full work days. Meaning, they reassigned one or two field crew members from one team on the first day with a different team on the second day.  After the first and second days, field crews also reconvened in the office after field work to discuss and resolve any issues or questions that arose while collecting data. This further ensured that teams were collecting information in the same manner across teams.

### Field Data Management and Archiving

Giese designed a system to have crew members back up his or her team’s data that were collected in the field that day, including geospatial data (GPS unit) and digital photographs, immediately at the end of each field work day. She trained and provided instructions on how to organize the information properly to individual students and staff. Photographs and geospatial coordinates (saved as .gpx) were saved in individual folders and file names labeled with the team’s field crew leader’s 4-letter name code (e.g., “AMWO” = “Amy Wolf”) and 8-digit calendar date of download (“14 JUL 2015” = “20150714”). Wolf and Giese scanned all data sheets and maps either at the end of a field work day or the next day as back-up copies. Implementing these strict data back-up procedures ensured no data were lost. All habitat and photograph reference waypoints (n = 612) are shown in Figure 8 (Appendix 4).

Figure 8. Reference habitat and photograph waypoints (n = 612; 278 habitat waypoints and 334 photograph waypoints) that were visited by field crews to map the main plant communities and document these habitats with digital photographs in July 2015. Habitat and photograph waypoints were displayed using the same symbol because they overlap. They are located close to or within 1 km of shoreline at Lake Michigan/Green Bay high water level of 177.2 m AMSL in the Lower Green Bay and Fox River Area of Concern (AOC) in Wisconsin. Points collected outside the 1 km buffer were used to identify plant communities located within the buffer. Map created by Erin Giese in ArcGIS 10.3.1 (Environmental Systems Research Institute 2015).

### Photograph Processing

After the field season, UW-Green Bay undergraduate student, Sahara Tanner, used MS Photo Gallery to conduct minor edits to the photographs taken of plant community types as needed. For example, some photographs were either underexposed (too dark) or overexposed (too bright); therefore, the student performed minor adjustments using the “Adjust exposure” option in MS Photo Gallery including adjusting brightness or contrast. In most cases, photographs were edited using minor brightness adjustments; however, sometimes the image’s contrast was adjusted to bring out the original image. In all cases, the integrity and reality of the photograph were maintained so that the original or realistic colors of the plant community were not lost or greatly modified. Reference habitat photographs that were geotagged and documented on the field data forms were separated from general field work photographs (e.g., documenting an unidentified plant, picture of a bird, picture of field crew), which were filed into separate folders. The reference habitat photographs and the data that correspond to them (e.g., habitat type, dominant plants) were uploaded to and made available in ArcGIS Online by UW-Green Bay undergraduate student, Jordan Marty, under the guidance of Michael Stiefvater and Giese.

### Data Entry

After the field season, the habitat and photograph data were double entered into MS Excel spreadsheets created by Giese that employed data validation techniques to minimize data entry error (see “Data Management” for more details on data entry). Two undergraduate students, Sahara Tanner and Jeremiah Shrovnal, comprised the first entry; graduate student, Chelsea Gunther, constituted the second entry. Gunther compared the two entries of each dataset and gave Giese these two first draft datasets. Giese spent significant time editing, auditing, and correcting additional errors and issues with the datasets, including comparing the collected waypoints saved as .gpx files against the list of waypoints entered from the habitat and photograph data sheets. Corrections were made as needed. Giese wrote accompanying metadata and produced two final, high quality datasets.

### GIS Mapping

A major element of the scope of work for this project is a comprehensive status assessment of the AOC project area. This assessment will include maps describing all habitats of significance within 1 km of the shoreline from Longtail Point on the west shore of Green Bay through the lower Fox River from the mouth to the De Pere Dam to Point au Sable on the east shore. We have chosen to develop digital maps that will be available to users online for conservation planning and other AOC conservation management activities

A family of spatial databases will be created to support analysis and map-making activities listed in the project Scope of Work. The databases will use Environmental Systems Research Institute (Esri) Shapefile and File Geodatabase formats which are the current standard in Geographic Information Systems (GIS) work. Polygon geometry will be employed to delineate land cover and habitat types. Polygon boundaries will be drawn to enclose areas that are roughly homogenous and represent one of the 19 habitat types (Table 1) defined for the project.

Severely impacted lands

A separate spatial database will be created to provide very coarse delineation of land that has been substantially modified and is currently being used in ways that rule out restoration. The following land uses will receive a habitat designation of “Developed”

•	Residential developments including lawns, streets, driveways and buildings.

•	Commercial developments including lawns, streets, driveways, buildings and parking lots

•	Connecting streets and roads including shoulders and drainage ditches

•	Cemeteries and manicured parks.

Land currently under cultivation will receive a habitat designation of “Agriculture”. The polygon enclosing an ag field will also enclose adjacent land that can be thought of as part of the field. Examples include tractor tracks, fence rows and narrow tree lines.

Information for drawing polygon boundaries and assigning the areas to one or another of the severely impacted lands categories is drawn from a number of sources

•	Aerial photography acquired around May 10th of 2014 (false color infra-red and true color images)

•	Google Earth Satellite View and Street View

Wildlife habitats (actual or potential)

A more detailed (second level) spatial database will be created to provide medium scale delineation for land that is currently functioning as a recognized habitat type or is a realistic target for restoration. An experienced GIS technician will assign each vegetated zone to one or another of 19 habitat types defined for the project (Table 1).

Information for drawing polygon boundaries and assigning the areas to one or another of the habitat types is drawn from a number of sources

•	Field surveys conducted in July 2015 by UW-Green Bay botanists and biologists. Survey documents include annotated maps and geotagged still photos,

•	Aerial photography acquired around May 10th of 2014 (false color infra-red and true color images)

•	LiDAR-derived Digital Elevation Model

•	Google Earth Satellite View and Street View

•	The Wisconsin Wetland Inventory

The following rules will help guide the decision-making process for delineating second level habitat polygons:

Rule for mapping the boundary between upland and beach – the boundary coincides with the high-water condition defined for the project – 177.32 meters NAVD88

Rule for mapping the boundary between beach and open water - the boundary coincides with the 100-year average water level for Green Bay - 176.55 meters NAVD88

Rule for mapping the boundary between emergent marsh and open water – the boundary coincides with the vegetation visible on aerial photos acquired May, 2014

Rule for mapping the boundary between paved roads and roadsides – the boundary coincides with the edge of the paved/graveled shoulder.

Rule for mapping the boundary between roadsides and adjacent habitats – the boundary coincides with the point where the terrain breaks from level to downslope (including when the adjacent habitat is a wetland at a lower elevation).

Rule for mapping hardened shorelines – levees, riprap, sheet piling, etc are not treated as habitats. The location and type of shoreline hardening will be mapped in a separate database.

Rule for mapping open water – the only “Open Water” polygons represent the Fox River and the waters of Green Bay.

Rule for mapping ponds and ponded areas – a natural or man-made pond (including a storm water storage pond) will not be deducted from the habitat polygon in which it occurs. These open water areas will be mapped in a separate “ponds” database.

Rule for mapping habitat “islands” – a forested or shrubby patch that falls within one of the low vegetation habitats will not be delineated separately unless it is larger than 20 meters square.

Fine scale habitat features

Polygons of high quality habitats and waters of the Fox River and Green Bay will be refined further to identify important, finer-scale features such as patches of invasive species, intermittent or permanent watercourses, important topographic features, and other attributes that are relevant to conservation or restoration actions. These third-level map elements (sub-polygons, points, or lines) will be imbedded digitally in the secondary spatial database, together with annotations and metadata. Sources of information for these finer scale features will be varied, but will include collaboration with other projects such as The Nature Conservancy’s Duck-Pensaukee Watershed Project, the Phragmites australis control program led by Bay Lakes Regional Planning, and field work by UW-Green Bay students and staff during 2016. Field work will generally follow the same general approach described in this appendix for work during July 2015.

Opportunity areas

In addition to existing habitats and landscape features, we will identify potential habitat restoration opportunities with a final layer in the ArcGIS online map facility. These designations will incorporate new information sources such as land ownership status (e.g., public vs. private), zoning designations (e.g., floodplain), and other details that will be relevant for future conservation and restoration initiatives. A list of attributes comprising this layer will be developed during early 2016.

## Appendix 5 – Quantitative De-listing Targets

De-listing targets will be couched in a general framework for constructing multivariate ecological indicators based on explicit relationships between environmental response variables (especially occurrences of sensitive plant and animal species) and environmental drivers or stressors. Our metrics will be applications of the Index of Ecological Condition (IEC), which employs a maximum likelihood model first described by Howe et al. (2007a, 2007b) and later improved by Gnass  Giese et al. (2015). When applied effectively, the IEC method addresses all of the evaluation guidelines for ecological indicators outlined by Jackson et al. (2000). The approach is highly flexible and explicitly identifies stressor-response or condition-response relationships between measured variables and underlying gradients of interest. Widely used ecological indicators such as variants of Karr’s Index of Biotic Integrity or IBI (Karr 1981), community metrics like the Floristic Quality Index (reference), and individual species variables like mean concentrations of environmental toxins (reference) all can be incorporated into a single IEC metric. IEC’s can include information from both biotic and abiotic variables as long as each variable is linked to a standardized gradient of interest. The explicit contribution of each species or metric used to formulate an IEC can easily be isolated to help explain the underlying meaning of a specific indicator score.

A key and subtly important feature of the IEC method is the conversion of all contributing stressor/condition gradients to a common scale ranging from 0 (worst condition) to 10 (best or ideal condition), the same scale used for the IEC score itself. In order to be included in the IEC calculation, each variable (e.g., probability of observing species x, count of observed individuals belonging to an ecologically important group such as tertiary consumers, an ecologically relevant landscape or physical measurement, or the value of a multimetric indicator such as a traditional IBI) must be related quantitatively to a stressor/condition gradient that has been standardized to the 0-10 range. By using a common reference scale, the investigator is able to apply maximum likelihood analysis to calculate an IEC score from any number of biotic or abiotic variables.

In order to identify quantitative signals of ecosystem health, we need to demonstrate the sensitivity of species or other variables to measurable gradients of ecological stress or condition (Jackson et al. 2003). We will use previous work from the Great Lakes Ecological Indicators (GLEI) project and the ongoing Great Lakes Coastal Watershed Monitoring Project (CWM) to identify species and species-related variables that are sensitive to three important environmental stressors: 1) anthropogenic development within the local watershed, 2) percent agricultural land in the contributing watershed, and 3) habitat destruction and fragmentation (measured by landscape analysis). Previous applications have combined stressor variables into a single gradient that represents a multivariate “human footprint” (Howe et al. 2007, Gnass Giese et al. 2015).

Sensitivity of environmental response variables (e.g., species' presence/absence or abundance) to the 0-10 scaled stressor/condition gradient have been quantified by fitting a mathematical function to empirical field data or, when no data are available, expected responses based on expert opinion. We call these quantitative relationships “biotic response” (BR) functions. Note that the 0-10 scale delineates a reverse stressor gradient, where stress is highest at low values. The term “condition” is perhaps a more appropriate descriptor of this 0-10 scale, so subsequently we will use this term to describe the 0-10 scale (i.e., condition scale = reverse stressor gradient). Any mathematical function can be used, but here we apply three equations that can be modified to approximate most biological responses to the condition gradient.

A simple linear response to environmental condition can be estimated with just two variables, the slope (αi) and y-intercept (βi):

PiC=αi C + βi				Equation 1

where Pi(C) represents the response (e.g., abundance, probability) of species or variable i at a given condition (C) ranging from 0 (worst condition) to 10 (best condition). The parameters are specific to a single species or response variable (i), so they are shown with a subscript.

A general Gaussian (bell-shaped) curve (Figure 2b) can be described by three parameters (Bluman 2008, Gnass  Giese 2015):

|  | PiC=1σi√2πe- (C- μi)22σi2hi | Equation 2 |
| --- | --- | --- |

where μ and σ are the mean and standard deviation of the normal distribution and h is a scaling factor that removes the normal distribution’s constraint that the area under the curve = 1.

The third function was used by Howe et al. (2007a) in the original description of the IEC method. This 4 parameter equation describes a threshold response (Figure 2c):

|  | PiC=βi,1+βi,2eβi,4 (C-βi,3)1+ eβi,4 (C-βi,3) | Equation 3 |
| --- | --- | --- |

where βi,1 is the lowest value of response variable Pi(C) (e.g., probability of observing species i) across all values of C; βi,2 is the difference between highest and lowest values of the response variable Pi(C) across all values of C;  βi,3 is the value of C where Pi(C) = βi,1+ 1/2  βi,2; and βi,4 is a measure of the steepness of the function at βi,3. Values of these parameters are typically constrained within realistic limits in order to minimize computational time.

These relationships can be used to describe both positive and negative responses to condition. In other words, the peak response can occur at (or mathematically beyond) either end of the 0-10 scale or, in the case of Equation 2, at some intermediate value. Tolerant species, for example, might be most abundant or most likely to occur in highly degraded environmental conditions (near 0), while highly sensitive species might be abundant only when the environment is minimally degraded (near 10).

Parameters of the biotic response (BR) functions are preferably derived from field data, but the shape of the curves also can be defined by subjective judgement of experts. In both cases, the best-fit parameters are estimated by iteration from a set of empirical or expected Pi (C) values using the general approach described by Hilborn and Mangel (1997). An algorithm for estimating these parameters is available in the R package “iec” (Walton 2015). The most appropriate model (Equations 1, 2, or 3) can be determined by comparing the respective AIC values (reference).

Like many biotic data sets, our point counts of birds and anurans in Great Lakes coastal wetlands contained many zero values (i.e., counts where no individuals of a given species were detected). In order to find the best fit biotic response (BR) curve with respect to the condition (reverse stressor) scales, we ordered sites according to their condition values and created sequential “bins” of 10 samples obtained from points with similar condition values. The response variable for each bin was the average value for the 10 included sites.  Any bin size can be used, where bin = 1 is the special case where each point is treated individually. If the response variable was presence/absence of a species (1 or 0), the resulting value for each bin becomes a probability of occurrence for the range of condition values represented by the bin.

We used binned data and corresponding values of the scaled environmental condition gradient (Cenv) to estimate the three parameters, μ, σ, and h, defining the Gaussian function, Eq. 1. We used a PORT iterative algorithm (Gay 1990) calculated by the “nlminb” function in R (version 3.1.0, R Development Core Team 2014) to estimate these parameters by minimizing a lack-of-fit expression:

| j=1Npij-PiCenv j2PiCenv j | Equation 4 |
| --- | --- |

where N is the total number of bins, pij is the observed response of species or variable i in bin j, and Pi(Cenv j) is the expected value of species or variable i in bin j along the condition gradient given a set of species-specific parameters (μ, σ, and h) from Eq. 2. During the iteration process, the parameters are varied until they converge on values that minimize Eq. 4 (Howe et al. 2007b). The mean of expression Eq. 2 (μ) was allowed to range beyond 0 and 10 (endpoints of the reference gradient) in order to permit a wide variety of CR functions, including unimodal (bell-shaped) curves as well as monotonically increasing or decreasing curves that exhibit only part of the bell-shaped Gaussian pattern (Figure 2b). The parameter estimates were constrained by -10.0 ≤ μ ≤ 20.0 and 0 < σ ≤ 10.0 to reduce computational time. At values beyond this range, the CR functions are generally “flat,” showing weak responses to the environmental gradient. We also constrained h ≥ 0 to avoid convergence on a CR function with response values less than 0.

Quantifying ecological condition

The availability of biotic response relationships (BR functions) for species or any variable of interest allows us to score sites where these species or variables have been sampled. Typically, we derive parameters of biotic response relationships from large scale field studies such as the Great Lakes Coastal Wetland Monitoring Program (CWM) or through meta-analysis of multiple studies as illustrated by Gnass  Giese et al. (2015). New sites can be scored by the same iterative approach that we used to derive the BR functions (Hilborn and Mangel 1997, Howe et al. 2007a). We again minimize the lack-of-fit expression in Equation 4, but in this case the species-specific parameters (μ, σ, and h) are known, and we seek to find the value along the condition gradient (C) that yields the minimum LOF. If we use presence/absence data for individual species, then an alternative likelihood expression can be maximized:

|  | i=1MlogPiC+ i=1Nlog1-PiC | Equation 5 |
| --- | --- | --- |

where M represents the total number of species that were detected at the site, N represents the total number of species that were not detected, and Pi(C) is the expected probability of species i for C = IEC given the previously determined BR function for species i.

Because calculation of IEC’s may differ depending on the types of data available, we make a distinction between 1) a “biotic IEC,” which uses either presence/absence or quantitative (e.g., counts, biomass, etc.) data from multiple species, and 2) a “meta-IEC,” which uses quantitative data (only) from either biotic or abiotic variables, including multimetric indices such as traditional IBI’s, species richness indices, and many other types of measurements. The more flexible meta-IEC can use any type of site variable for which a preliminary condition-response (BR) function has been derived.

Many potential variables can be used to assess the ecological health of a site, so the recipe for deriving an IEC (like any other ecological indicator) requires decisions about which species or response variables and which condition (= reverse stressor) gradients should be included in the analysis. BR functions for this analysis have been calculated from existing field data with the R package “iec” developed by Nicholas Walton and Robert Howe. A description of BR functions and IEC calculations by Erin Giese can be found on UW-Green Bay’s Cofrin Center for Biodiversity web site at: http://www.uwgb.edu/biodiversity/forest-index/iec.asp.

Applications to the AOC de-listing process

We will develop additional BR functions for applications in the Lower Green Bay and Fox River AOC based on new sources of data as well as discussions with stakeholders. These relationships eventually will be combined in to comprehensive scores that can be used to quantify the “ecological health” of individual habitat or project areas or for the entire AOC. These quantitative scores (ranging from 0-10) will provide a framework for setting specific, realistic targets for de-listing as well as a means to assess progress of conservation and restoration efforts in the AOC over time.

## Appendix 6 – “Priority Areas” and “Priority Species and Assemblages”

## Overview of “Priority Areas”

## In order to evaluate the “loss of fish and wildlife habitat” beneficial use impairment (BUI), the UW-Green Bay project team first identified “priority areas,” which they defined as areas of importance that contain available fish and wildlife habitat and that may serve as a type of “management unit” or “focus area” for future restoration planning. Most of these “priority areas” were already previously known to be of particularly high caliber (e.g., west and east shores of the Bay), while others were known to be of lower quality (e.g., sites along the Fox River). Selection criteria for these “priority areas” require that: 1. They consist of adequately large, relatively intact area of fish and wildlife habitat and 2. They are beneficial to species indigenous to one or more natural community types. The team looked across the study area and delineated 53 such areas that were later digitized into an ArcGIS shapefile by UW-Green Bay undergraduate student, Jordan Marty (Figures 1-4 and Table 1, Appendix 6).

## The UW-Green Bay project team established a weighting system in order to identify those “priority areas” that are most critical to and would have the largest impact on the LGB&FR AOC if that particular “priority area” improved in terms of habitat quality (e.g., restoration project; Figures 1-4 and Table 1, Appendix 6). One can evaluate the overall condition of fish and wildlife habitat in the LGB&FR AOC by using a simple, easy-to-use calculator in MS Excel. Using this weighting system and the newly assessed conditions of “priority areas,” the tool then calculates a weighted average score ranging from 0 (maximally degraded) to 10 (minimally degraded) that describes the “health” or “ecological condition” of fish and wildlife habitat in the LGB&FR AOC (see Appendix 8). Improvements made to “priority areas” with higher weights will have a greater effect on overall fish and wildlife habitat quality.

## In order to develop this weighting system, they first distinguished each “priority area” using six criteria:

## Area Rank

## Purpose: To distinguish small from large “priority areas”

## Ranks: 1 = <25 ha, 2 = 25-49 ha, 3 = 50-75 ha, and >75 ha

## Areas were calculated by Jordan Marty in ArcGIS Desktop.

## Connectivity

## Purpose: To determine if a “priority area” is connected to other adjacent habitats and/or ecological complexes

## Ranks: 1 = low, 2 = medium, and 3 = high

## Presence of Rare Habitats

## Purpose: To identify rare habitats within the LGB&FR AOC and/or within the state that were more common historically but should be present today. Rare habitats considered were Great Lakes beach and southern sedge meadow.

## Ranks: 1 = has no rare habitat, 2 = has some amount of rare habitats, and 3 = has significant amount of rare habitats

## Stewardship

## Purpose: To distinguish different types of land ownership and stewardship (e.g., if “priority area” has a conservation plan)

## Ranks: 1 = private with no conservation plan, 2 = mixed ownership or public with no conservation plan, 3 = private and/or public with some conservation plan, and 4 = private and/or public area protected with strong conservation plan

## Geographic Significance

## Purpose: To distinguish where “priority areas” are located within the LGB&FR AOC, giving higher weight to areas located in the pelagic zone or along the shoreline since the official LGB&FR AOC boundary traces the coastal zone of the Bay of Green Bay

## Ranks: 1 = low (inland areas), 2 = medium (areas along tributaries), and 3 = high (pelagic zone, Fox River open water, islands, peninsulas, significant coastal presence)

## Plant Biodiversity Hotspots

## Purpose: To identify “priority areas” that contain high native plant diversity

## Ranks: 1 = low, 2 = medium, and 3 = high

  - Note that the UW-Green Bay project team instructed Dr. James (Jay) Horn and two UW-Green Bay students to visit and catalogue many of the higher quality “priority areas,” for which the project team wanted more detailed plant information (details about this field effort found in Appendix 7 below).

The UW-Green Bay project team summed the ranks (1-3) of the above six criteria for each of the 53 “priority areas,” which produced a single number ranging from 6 to 17, and called this sum a “priority score.” Then, they assigned a weight ranging from 4 (significantly important “priority area”) to 0 (less important “priority area”) to each “priority area” based on the “priority score” using the following breakdown (with some exceptions noted below):

- Weight of 4:  13.5 < “priority score” ≤ 19.0

- Weight of 3:  12.5 ≤ “priority score” ≤ 13.5

- Weight of 2:  10.5 < “priority score” < 12.5

- Weight of 0:    6.0 ≤ “priority score” ≤ 10.5

A “priority area” with a higher weight (e.g., 4) will have a larger impact on the overall quality of fish and wildlife habitat in the LGB&FR AOC if ecological or biological improvements are made (e.g., restoration project) because they are generally larger in size, are connected to other habitats, and consist of relatively higher native plant diversity. “Priority areas” with lower weights (e.g., 0 or 2) will have less impact since they are typically smaller and isolated and have low native plant diversity. Investing significant time and money into habitat improvements for a “priority area” with low “priority scores” will have a less impact overall on the quality of LGB&FR AOC fish and wildlife habitat. Instead, efforts are better spent improving “priority areas” with higher weights (e.g., 3 or 4). However, should an organization, agency, or entity want to improve habitat within “priority areas” weighted 0, this improvement(s) could be incorporated into the overall assessment of fish and wildlife habitat in the LGB&FR AOC (using MS Excel calculator; see Appendix 8) by treating it like a “bonus” or “extra credit” area and assigning it a weight of 1.

Lone Tree & Grassy Island

Figure 1. “Priority areas” along the west shore of the Lower Green Bay and Fox River Area of Concern (LGB&FR AOC) in northeastern Wisconsin that were identified by the University of Wisconsin-Green Bay project team. “Priority areas” may serve as a type of “management unit” or “focus area” for future restoration planning and contain critical fish and wildlife habitat (Table 1, Appendix 6). Each “priority area” was assigned a weight (0, 2, 3, or 4), which distinguishes those “priority areas” that provide the most critical fish and wildlife habitat (higher weights; e.g., 3 or 4) in comparison to those that provide less adequate habitat (e.g., weight of 0 or 2). Criteria used to weight each “priority area” are provided in Table 1 (Appendix 6). Map created by Erin Giese in ArcGIS 10.3.1 using an ArcGIS shapefile generated by UW-Green Bay undergraduate, Jordan Marty (Environmental Systems Research Institute 2015). Shapefile available upon request from the UW-Green Bay’s Cofrin Center for Biodiversity.

Lone Tree & Grassy Island

Figure 2. “Priority areas” along the east shore of the Lower Green Bay and Fox River Area of Concern (LGB&FR AOC) in northeastern Wisconsin that were identified by the University of Wisconsin-Green Bay project team. “Priority areas” may serve as a type of “management unit” or “focus area” for future restoration planning and contain critical fish and wildlife habitat (Table 1, Appendix 6). Each “priority area” was assigned a weight (0, 2, 3, or 4), which distinguishes those “priority areas” that provide the most critical fish and wildlife habitat (higher weights; e.g., 3 or 4) in comparison to those that provide less adequate habitat (e.g., weight of 0 or 2). Criteria used to weight each “priority area” are provided in Table 1 (Appendix 6). Map created by Erin Giese in ArcGIS 10.3.1 using an ArcGIS shapefile generated by UW-Green Bay undergraduate, Jordan Marty (Environmental Systems Research Institute 2015). Shapefile available upon request from the UW-Green Bay’s Cofrin Center for Biodiversity.

Figure 3. “Priority areas” along the northern half of the Fox River of the Lower Green Bay and Fox River Area of Concern (LGB&FR AOC) in northeastern Wisconsin that were identified by the University of Wisconsin-Green Bay project team. “Priority areas” may serve as a type of “management unit” or “focus area” for future restoration planning and contain critical fish and wildlife habitat (Table 1, Appendix 6). Each “priority area” was assigned a weight (0, 2, 3, or 4), which distinguishes those “priority areas” that provide the most critical fish and wildlife habitat (higher weights; e.g., 3 or 4) in comparison to those that provide less adequate habitat (e.g., weight of 0 or 2). Criteria used to weight each “priority area” are provided in Table 1 (Appendix 6). Map created by Erin Giese in ArcGIS 10.3.1 using an ArcGIS shapefile generated by UW-Green Bay undergraduate, Jordan Marty (Environmental Systems Research Institute 2015). Shapefile available upon request from the UW-Green Bay’s Cofrin Center for Biodiversity.

Figure 4. “Priority areas” along the southern half of the Fox River of the Lower Green Bay and Fox River Area of Concern (LGB&FR AOC) in northeastern Wisconsin that were identified by the University of Wisconsin-Green Bay project team. “Priority areas” may serve as a type of “management unit” or “focus area” for future restoration planning and contain critical fish and wildlife habitat (Table 1, Appendix 6). Each “priority area” was assigned a weight (0, 2, 3, or 4), which distinguishes those “priority areas” that provide the most critical fish and wildlife habitat (higher weights; e.g., 3 or 4) in comparison to those that provide less adequate habitat (e.g., weight of 0 or 2). Criteria used to weight each “priority area” are provided in Table 1 (Appendix 6). Map created by Erin Giese in ArcGIS 10.3.1 using an ArcGIS shapefile generated by UW-Green Bay undergraduate, Jordan Marty (Environmental Systems Research Institute 2015). Shapefile available upon request from the UW-Green Bay’s Cofrin Center for Biodiversity.

Table 1. Fifty-three “priority areas” and their respective weightings (0, 2, 3, or 4), six selection criteria (e.g., Ownership, Area Rank) that range from 1 to 3 or 1 to 4, and “priority scores” (sum of each of the six selection criteria). Improvements conducted on higher weighted “priority areas” will have a larger impact on the overall condition of fish and wildlife habitat in the LGB&FR AOC.

| Priority Area | Weight | Area Rank | Connectivity | Presence of Rare Habitats | Stewardship | Geographic Significance | Plant Biodiversity Hotspots | Priority Score |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Longtail Point | 4 | 3 | 3 | 3 | 3 | 3 | 2 | 17 |
| Point Sable | 4 | 3 | 2 | 3 | 3 | 3 | 3 | 17 |
| Dead Horse Bay | 4 | 3 | 3 | 1 | 3 | 3 | 3 | 16 |
| Cat Island | 4 | 3 | 3 | 3 | 3 | 3 | 1 | 16 |
| Malchow/Olson Tract | 4 | 3 | 3 | 3 | 1 | 3 | 3 | 16 |
| Duck Creek Estuary North | 4 | 3 | 3 | 1 | 3 | 3 | 3 | 16 |
| Green Bay Open Water East | 4 | 3 | 3 | 1 | 2 | 3 | 2 | 14 |
| Green Bay Open Water West | 4 | 3 | 3 | 1 | 2 | 3 | 2 | 14 |
| Fox River | 4 | 3 | 3 | 1 | 2 | 3 | 2 | 14 |
| Peters Marsh | 4 | 3 | 3 | 1 | 3 | 3 | 1 | 14 |
| Upper Duck Creek North | 4 | 3 | 2 | 1 | 3 | 2 | 3 | 14 |
| Bay Shore Woods and Beach | 4 | 1 | 2 | 3 | 3 | 3 | 2 | 14 |
| Sensiba South | 3 | 2.5 | 3 | 1 | 2 | 3 | 2 | 13.5 |
| Frying Pan Shoal/Point Sable Bar | 3 | 3 | 3 | 1 | 2 | 3 | 1 | 13 |
| Duck Creek Estuary South | 3 | 3 | 3 | 1 | 2 | 3 | 1 | 13 |
| Mahon Woods and Creek | 3 | 2 | 2 | 2 | 3 | 2 | 2 | 13 |
| Lone Tree and Grassy Island | 3 | 1 | 3 | 2 | 3 | 3 | 1 | 13 |
| Ken Euers Nature Area | 3 | 2.5 | 3 | 1 | 2 | 3 | 1 | 12.5 |
| Barkhausen Waterfowl Preserve | 3 | 2.5 | 3 | 1 | 3 | 1 | 2 | 12.5 |
| Fort Howard Wildlife Area | 2 | 3 | 3 | 1 | 3 | 1 | 1 | 12 |
| Fox River Mouth | 2 | 2 | 3 | 1 | 2 | 3 | 1 | 12 |
| Longtail Beach Road Hardwood Swamp | 2 | 2.5 | 3 | 1 | 2 | 1 | 2 | 11.5 |
| Bay Beach Wildlife Sanctuary East | 2 | 3 | 2 | 1 | 3 | 1 | 1 | 11 |
| Bay Beach Wildlife Sanctuary West | 2 | 3 | 2 | 1 | 3 | 1 | 1 | 11 |
| Cottage Grove Complex | 2 | 2 | 3 | 1 | 1 | 3 | 1 | 11 |
| Upper Duck Creek South | 2 | 2 | 2 | 1 | 2 | 2 | 2 | 11 |
| Bay Beach Amusement Park Shoreline | 2 | 1 | 1 | 3 | 2 | 3 | 1 | 11 |

Table 1. Fifty-two “priority areas” and their respective weightings (0, 2, 3, or 4), six selection criteria (e.g., Ownership, Area Rank) that range from 1 to 3, and “priority scores” (sum of each of the six selection criteria). Improvements conducted on higher weighted “priority areas” will have a larger impact on the overall condition of fish and wildlife habitat in the LGB&FR AOC.

Table 1 Continued.

| Priority Area | Weight | Area Rank | Connectivity | Presence of Rare Habitats | Stewardship | Geographic Significance | Plant Biodiversity Hotspots | Priority Score |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WPS/City of Green Bay Complex | 0 | 2.5 | 1 | 1 | 2 | 3 | 1 | 10.5 |
| Ashwaubenon Creek | 0 | 2 | 2 | 1 | 2 | 2 | 1 | 10 |
| Keith White Prairie | 0 | 1 | 1 | 1 | 4 | 1 | 2 | 10 |
| UWGB Oak Savanna | 0 | 1 | 2 | 1 | 3 | 1 | 2 | 10 |
| Optimist Point | 0 | 1 | 2 | 1 | 3 | 2 | 1 | 10 |
| Lakeview Road Hardwood Swamp | 0 | 2 | 3 | 1 | 1 | 1 | 1 | 9 |
| Ashwaubomay Park | 0 | 1 | 2 | 1 | 2 | 2 | 1 | 9 |
| Scottwood Creek | 0 | 1 | 2 | 1 | 2 | 2 | 1 | 9 |
| Renard Island | 0 | 1 | 1 | 1 | 2 | 3 | 1 | 9 |
| Railroad Complex | 0 | 2 | 2 | 1 | 1 | 1 | 1 | 8 |
| Wequiock Creek East | 0 | 1 | 2 | 1 | 1 | 2 | 1 | 8 |
| Barina Parkway | 0 | 1 | 1 | 1 | 2 | 2 | 1 | 8 |
| Jones Point | 0 | 1 | 2 | 1 | 1 | 2 | 1 | 8 |
| Voyager Park | 0 | 1 | 1 | 1 | 2 | 2 | 1 | 8 |
| Allouez Riverside Park | 0 | 1 | 2 | 1 | 2 | 1 | 1 | 8 |
| St. Francis Park | 0 | 1 | 1 | 1 | 2 | 2 | 1 | 8 |
| Brown County Fairgrounds | 0 | 1 | 1 | 1 | 2 | 2 | 1 | 8 |
| Village of Allouez Shoreline Park | 0 | 1 | 1 | 1 | 2 | 2 | 1 | 8 |
| Dutchman Creek | 0 | 1 | 1 | 1 | 1 | 2 | 1 | 7 |
| Fox River Trail | 0 | 1 | 1 | 1 | 2 | 1 | 1 | 7 |
| Frigo Bridge Inlet | 0 | 1 | 1 | 1 | 1 | 2 | 1 | 7 |
| St Francis Tributary | 0 | 1 | 1 | 1 | 1 | 2 | 1 | 7 |
| Expera Inlet | 0 | 1 | 1 | 1 | 1 | 2 | 1 | 7 |
| Abbey Pond | 0 | 1 | 1 | 1 | 2 | 1 | 1 | 7 |
| Nicolet Bank Forest | 0 | 1 | 1 | 1 | 1 | 2 | 1 | 7 |
| Bay Harbor Wetland on Fox River | 0 | 1 | 1 | 1 | 1 | 2 | 1 | 7 |

Table 1 Continued.

On 16 December 2016, the UW-Green Bay project team hosted a 3-hr stakeholder’s meeting, in which their aim was to get feedback and comments on three aspects of this project: 1) Draft list of 53 “priority areas,” 2) Draft list of “priority species” and “priority species assemblages, and 3) Overview of proposed framework for delisting. Local biologists who work on fish and wildlife habitat and populations were invited to this meeting. Several provided helpful comments and edits both during and after this meeting. The UW-Green Bay project team reviewed and incorporated most of these comments into the “priority areas,” “priority species,” and “priority species assemblages” described here in Appendix 6. They also presented on the above three aspects of this project to the WDNR on 20 December 2016 and at the Remedial Action Plan Update Meeting to additional local LGB&FR AOC stakeholder’s on 27 January 2017. Most comments and suggestions were further incorporated into the project. Comments were provided by individuals representing five different organizations: U.S. Fish and Wildlife Service, WDNR, TNC, UW-Sea Grant, and UW-Green Bay.

### Overview of “Priority Species” and “Priority Species Assemblages”

In order to evaluate the “degradation of fish and wildlife populations” BUI, the UW-Green Bay project team first identified “priority species” and “priority species assemblages,” which they defined as individual species or species groups that are critical components to the LGB&FR AOC ecosystem and are recommended for long-term monitoring. Selection criteria for “priority species” require that they are: 1. Officially designated as endangered, threatened, or vulnerable, 2. Demonstrably sensitive to environmental degradation, and/or 3. Economically or ecologically important. They also identified 12 “priority species” (Table 2, Appendix 6) separately from 25 “priority species assemblages” (Table 3, Appendix 6) because most of them are already being monitored individually and because the original Wisconsin Remedial Action Plan identified many of them as critical wildlife to the LGB&FR AOC system. For ease in future sampling, they grouped all other species into 25 “priority species assemblages.”

The UW-Green Bay project team established a weighting system in order to identify those “priority species” and “priority species assemblages” that are most critical to the LGB&FR AOC (Tables 2 and 3, Appendix 6). One can assess the overall condition of fish and wildlife populations in the LGB&FR AOC by using a simple, easy-to-use calculator in MS Excel (see Appendix 8). Using this weighting system and the newly assessed conditions of each “priority species” and “priority species assemblages,” the tool calculates a weighted average score ranging from 0 (maximally degraded) to 10 (minimally degraded) that describes the “health” or “ecological condition” of fish and wildlife populations (see Appendix 8). Improvements made to higher weighted “priority species” or “priority species assemblages” (e.g., installing tern-nesting platforms, dam removal, invasive species management) will have a greater impact on improving the overall condition of fish and wildlife populations in the LGB&FR AOC.

In order to develop this weighting system, they first distinguished each “priority area” using six criteria:

- Toxic Sensitivity

  - Purpose: To identify species sensitive to toxins (e.g., PCBs, pollution)

  - Ranks: 1 = low, 2 = medium, and 3 = high

- Economic Importance

  - Purpose: To distinguish species of economic importance (e.g., hunting, recreation)

  - Ranks: 1 = low, 2 = medium, and 3 = high

- Aquatic Dependence

  - Purpose: To identify species dependent upon aquatic systems

  - Ranks: 1 = low, 2 = medium, and 3 = high

- Keystone Species

  - Purpose: To identify keystone species (i.e., species that play an important role in an ecosystem; if that species is removed, the components that make up that ecosystem become drastically affected [e.g., numbers of individuals of another species may significantly increase or decrease])

  - Ranks: 1 = low, 2 = medium, and 3 = high

- Conservation Status

  - Purpose: To distinguish how rare or uncommon a species is

  - Ranks: 1 = no status, 2 = some status (e.g., Special Concern), and 3 = high status; listed as Endangered

- Impact Potential

  - Purpose: To differentiate species that would be most impacted if restoration actions were conducted within the LGB&FR AOC (i.e., migratory wildlife spend significant parts of their lives elsewhere and thus may be affected by factors outside the LGB&FR AOC in comparison to residents)

  - Ranks: 1 = low, 2 = medium, and 3 = high

The UW-Green Bay project team summed the ranks (1-3) of the above six criteria for each of the 12 “priority species” and 25 “priority species assemblages,” which produced a single number ranging from 8 to 16, and called this sum a “priority score.” Then, they assigned a weight ranging from 4 (significantly important) to 1 (less important) to each “priority species” or “priority species assemblage” based on the following “priority score” breakdown:

- Weight of 4:  12 < “priority score” < 17

- Weight of 3:          “priority score” = 12

- Weight of 2:    9 < “priority score” < 12

- Weight of 1:    7 < “priority score” < 10

Please note that investing significant time and money into improvements for a “priority species” or “priority species assemblage” with low “priority scores” will impact the overall quality of LGB&FR AOC fish and wildlife populations less than for species with higher “priority scores.”

Members of each “priority species assemblage” found below in Table 4 (Appendix 6).

Table 2. Twelve “priority species” and their respective weightings (1, 2, 3, or 4), six selection criteria (e.g., Toxic Sensitivity, Conservation Status) that range from 1 to 3, and “priority scores” (sum of each of the six selection criteria). Improvements conducted on higher weighted “priority species” and “priority species assemblages” (Table 3, Appendix 6) will have a larger impact on the overall condition of fish and wildlife populations in the LGB&FR AOC.

| Common Name | Scientific Name | Weight | Toxic Sensitivity | Economic Importance | Aquatic Dependence | Keystone Species | Conservation Status | Impact Potential | Priority Score |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| American mink | Neovison vison | 4 | 3 | 3 | 3 | 2 | 1 | 3 | 15 |
| Black Tern | Chlidonias niger | 4 | 2 | 2 | 3 | 1 | 3 | 2 | 13 |
| Caspian Tern | Hydroprogne caspia | 4 | 3 | 2 | 3 | 1 | 3 | 2 | 14 |
| Common Tern | Sterna hirundo | 4 | 3 | 2 | 3 | 1 | 3 | 2 | 14 |
| Forster's Tern | Sterna forsteri | 4 | 3 | 2 | 3 | 1 | 3 | 2 | 14 |
| Muskrat | Ondatra zibethicus | 4 | 1 | 2 | 3 | 3 | 1 | 3 | 13 |
| North American river otter | Lontra canadensis | 4 | 3 | 3 | 3 | 2 | 1 | 3 | 15 |
| Piping Plover | Charadrius melodus | 4 | 2 | 3 | 2 | 1 | 3 | 2 | 13 |
| Bald Eagle (winter only) | Haliaeetus leucocephalus | 3 | 3 | 2 | 2 | 1 | 2 | 2 | 12 |
| Common mudpuppy | Necturus maculosus | 3 | 2 | 1 | 3 | 1 | 2 | 3 | 12 |
| Lake sturgeon | Acipenser fulvescens | 3 | 2 | 3 | 3 | 1 | 2 | 1 | 12 |
| Peregrine Falcon | Falco peregrinus | 3 | 3 | 2 | 1 | 1 | 3 | 2 | 12 |

Table 3. Twenty-five “priority species assemblages” and their respective weightings (1, 2, 3, or 4), six selection criteria (e.g., Toxic Sensitivity, Conservation Status) that range from 1 to 3, and “priority scores” (sum of each of the six selection criteria). Improvements conducted on higher weighted “priority species” (Table 2, Appendix 6) and “priority species assemblages” will have a larger impact on the overall condition of fish and wildlife populations in the LGB&FR AOC. Members of each “priority species assemblage” found in Table 4 (Appendix 6).

| Priority Species Assemblage | Weight | Toxic Sensitivity | Economic Importance | Aquatic Dependence | Keystone Species | Conservation Status | Impact Potential | Priority Score |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Fish-eating birds (breeding) | 4 | 3 | 2 | 3 | 1 | 3 | 2 | 14 |
| Colonial water birds (breeding) | 4 | 3 | 2 | 3 | 2 | 3 | 3 | 16 |
| Open water fish | 4 | 2 | 3 | 3 | 1 | 1 | 3 | 13 |
| Freshwater Unionid mussels | 4 | 3 | 1 | 3 | 1 | 3 | 3 | 14 |
| Marsh anurans | 3 | 2 | 1 | 3 | 1 | 2 | 3 | 12 |
| Marsh breeding birds | 3 | 2 | 2 | 3 | 1 | 2 | 2 | 12 |
| Waterfowl (breeding) | 3 | 1 | 3 | 3 | 1 | 2 | 2 | 12 |
| Waterfowl (migratory) | 3 | 2 | 3 | 3 | 1 | 1 | 2 | 12 |
| Shorebirds (migratory) | 3 | 2 | 2 | 3 | 1 | 2 | 2 | 12 |
| Warmwater-coolwater stream fish | 3 | 2 | 3 | 3 | 1 | 1 | 2 | 12 |
| Shoreline fish | 3 | 2 | 2 | 3 | 1 | 1 | 3 | 12 |
| Wetland insects (dragonflies & butterflies) | 3 | 1 | 1 | 3 | 2 | 2 | 3 | 12 |
| Beach/shoreline invertebrates | 3 | 1 | 1 | 3 | 2 | 2 | 3 | 12 |
| Bats (resident) | 2 | 2 | 1 | 1 | 1 | 3 | 3 | 11 |
| Warmwater river fish | 2 | 2 | 2 | 3 | 1 | 1 | 2 | 11 |
| Stream macroinvertebrates | 2 | 1 | 1 | 3 | 2 | 1 | 2 | 10 |
| Coastal wetland aquatic macro-invertebrates | 2 | 1 | 1 | 3 | 2 | 1 | 3 | 11 |
| Turtles | 2 | 2 | 1 | 3 | 1 | 1 | 2 | 10 |
| Woodland anurans | 1 | 2 | 1 | 2 | 1 | 1 | 2 | 9 |
| Aerial feeding birds (breeding) | 1 | 2 | 1 | 2 | 1 | 1 | 2 | 9 |
| Cavity-nesting birds | 1 | 1 | 1 | 1 | 3 | 1 | 2 | 9 |
| Hardwood swamp birds (breeding) | 1 | 1 | 2 | 1 | 1 | 1 | 2 | 8 |
| Shrub carr birds (breeding) | 1 | 1 | 2 | 2 | 1 | 1 | 2 | 9 |
| Landbirds (migratory) | 1 | 1 | 2 | 1 | 1 | 1 | 2 | 8 |
| Bats (migratory) | 1 | 1 | 1 | 1 | 1 | 3 | 2 | 9 |

Table 4. Species assigned to each of the 25 “priority species assemblages” listed with common and scientific names.

| Priority Species Assemblage | Common Name | Scientific Name |
| --- | --- | --- |
| Colonial water birds (breeding) | Black-crowned Night-Heron | Nycticorax nycticorax |
|  | Great Blue Heron | Ardea herodias |
|  | Great Egret | Ardea alba |
|  | Snowy Egret | Egretta thula |
| Woodland anurans | Eastern Gray Treefrog | Hyla versicolor |
|  | Spring Peeper | Pseudacris crucifer |
|  | Wood frog | Rana sylvaticus |

## Appendix 7 – Field Botanical Surveys of Plant Biodiversity Hotspots

### Purpose

Although the 2015 habitat mapping effort generated a lot of information on plant communities throughout the LGB&FR AOC (Appendix 4), most field visits were short and only the major habitat type and dominant plants were recorded at each location. Therefore, the UW-Green Bay project team launched a second field effort in July 2016, in which they commissioned UW-Green Bay’s Gary A. Fewless Herbarium Curator, Dr. James (Jay) Horn, to conduct more detailed plant surveys in high quality areas. Under the project team’s guidance, Horn described “plant biodiversity hotspots” that are generally of high quality (i.e., high native plant diversity) and also recorded comprehensive lists of plants that were present at each site that he and his team visited. In most cases, the UW-Green Bay project team was able to provide Horn with a list of specific “priority areas” they wanted him to visit; in other cases, Horn searched for additional “plant biodiversity hotspots” that were not otherwise known. Information collected from both the 2015 habitat mapping and 2016 detailed plant surveys provided greatly needed, baseline information on available fish and wildlife habitat within the LGB&FR AOC that will ultimately assist with restoration efforts in the future.

### Field Work Planning

After visiting nearly all available habitat in the LGB&FR AOC in 2015, Howe, Wolf, and Giese gained a general sense of which areas contain (or potentially contain) high quality habitat that are worth protecting and restoring.

The UW-Green Bay project team instructed Horn and two UW-Green Bay students (undergraduate student, Emily Vandersteen, and graduate student, Vanessa Brotske) to visit and catalogue 27 of the higher quality “priority areas,” for which they wanted more detailed plant information (Table 1, Appendix 7). A few sites along the west and east shores were not visited in 2016 because the crew was either unable to access the site or because the site was already well known to the project team. Nearly all of the Fox River sites were not visited in 2016 because adequate information was already collected in 2015; the 2015 field crew, led by Giese, requested that Horn revisit three Fox River sites to ensure all possible botanical data were recorded, particularly herbaceous plants (e.g., submergent and emergent plants, grasses, etc.). Botanist Kathryn Corio also helped with this 2016 field effort during the early stages of its development and described plant diversity at a few localities.

Table 1. Original “priority areas” (n = 53) within the Lower Green Bay and Fox River Area of Concern in Wisconsin that were identified by the University of Wisconsin-Green Bay project team as areas that contain available fish and wildlife habitat, including some sites that are of particularly high quality (Figures 1-4, Appendix 6). A field crew conducted detailed plant surveys at 27 of these sites in July-September 2016. On 16 December 2017, the UW-Green Bay project team held a stakeholder’s meeting in order to get feedback on these “priority areas” and decided to use only 29 of the original 53 “priority areas” (Figures 1-4, Appendix 6).

| Priority Site | General Area | Field Survey in 2016? |
| --- | --- | --- |
| Sensiba South | west shore | Yes |
| Longtail Point | west shore | Yes |
| Longtail Beach Road Hardwood Swamp | west shore | Yes |
| Dead Horse Bay | west shore | Yes |
| Barkhausen Waterfowl Preserve | west shore | Yes |
| Cat Island | west shore | Yes |
| Fort Howard Wildlife Area | west shore | Yes |
| Malchow-Olson Tract | west shore | Yes |
| Peters Marsh | west shore | Yes |
| Cottage Grove Complex | west shore |  |
| Lakeview Road Hardwood Swamp | west shore |  |
| Duck Creek Estuary North | west shore | Yes |
| Duck Creek Estuary South | west shore | Yes |
| Ken Euers Nature Area | west shore | Yes |
| Upper Duck Creek North | west shore | Yes |
| Upper Duck Creek South | west shore | Yes |
| Railroad Complex | west shore | Yes |
| WPS/City of Green Bay Complex | west shore |  |
| Point Sable | east shore | Yes |
| Wequiock Creek East | east shore | Yes |
| St. Francis Tributary | east shore |  |
| Barina Parkway | east shore | Yes |
| Scottwood Creek | east shore | Yes |
| Mahon Woods and Creek | east shore | Yes |
| Bay Shore Woods and Beach | east shore | Yes |
| Keith White Prairie | east shore |  |
| UW-Green Bay Oak Savanna | east shore |  |
| Bay Beach Wildlife Sanctuary East | east shore | Yes |
| Bay Beach Wildlife Sanctuary West | east shore | Yes |
| Bay Beach Amusement Park Shoreline | east shore | Yes |
| Frigo Bridge Inlet | east shore |  |
| Fox River Trail | Fox River |  |
| Saint Francis Park | Fox River |  |
| Optimist Point | Fox River |  |
| Allouez Riverside Park | Fox River |  |
| Jones Point | Fox River | Yes |
| Village of Allouez Shoreline Park | Fox River |  |
| Nicolet Bank Forest | Fox River |  |
| Abby Pond | Fox River | Yes |
| Voyager Park | Fox River |  |
| Expera Inlet | Fox River |  |
| Priority Site | General Area | Field Survey in 2016? |
| Ashwaubomay Park | Fox River |  |
| Brown County Fairgrounds | Fox River |  |
| Ashwaubenon Creek | Fox River |  |
| Bay Harbor Wetland on Fox River | Fox River | Yes |
| Dutchman Creek | Fox River |  |
| Frying Pan Shoal/Point Sable Bar | open water |  |
| Fox River | open water |  |
| Fox River Mouth | open water |  |
| Lone Tree and Grassy Island | open water |  |
| Green Bay Open Water East | open water |  |
| Green Bay Open Water West | open water |  |
| Renard Island | open water |  |

### Field Work Logistics

Horn conducted detailed plant surveys with the assistance of one or two UW-Green Bay students (Vandersteen and Brotske). The students helped by recording the botanical information Horn noted, navigating, and marking waypoints (documenting their location). To assist with the field surveys, the crew carried reference maps (Figure 3, Appendix 4) and previously filled out data forms and maps from the 2015 habitat mapping effort (Figure 7, Appendix 4). Horn consulted with Howe, Wolf, and Giese regularly to discuss and resolve any issues or questions that arose during the field work.

Upon arriving at one of the 53 “priority areas” that were assigned to him, Horn quickly started investigating the site on foot looking for high quality areas in terms of native plant diversity. Once he located such a place, he and his assistants filled out a field data form (Figure 4, Appendix 7). They immediately recorded a reference waypoint and associated geospatial coordinates (saved on a GPS unit and recorded on paper data form) in order to geotag their current location. Each waypoint was named using shortened versions of the general site name and habitat type imbedded in it as abbreviations. For example, Horn visited an emergent marsh at Duck Creek at the Deerfield Docks boat landing at the end of West Deerfield Avenue. He named the reference waypoint as “DCEM01,” in which “DC” stands for “Duck Creek” and “EM” stands for “emergent marsh” at point 01. If additional points were recorded nearby in the same sites and habitat, he used the same site-related naming information but incremented the waypoint numerically (e.g., “DCEM02”).

They recorded basic information like the calendar date, observer(s), site name, and dominant habitat type as well as a general description of the area (e.g., dominant plants, landmarks, disturbance, water features, or shape). The crew also filled out three “habitat ranks,” which describe the habitat quality of the site: a) topography/drainage (describes how the site’s overall landscape drains, whether it drains naturally or artificially through landscape modification), b) native biodiversity (describes the diversity of plants in terms of how many native and/or non-native plants are present), and c) invasive species (quantitative estimate [%] of any invasive species present, unlike the 2015 habitat mapping effort which focused on a small set of target invasives [see “Field Work Logistics” from Appendix 4 for list of target invasives]).

Most importantly, Horn recorded a detailed, comprehensive list of all plants found at any given location, including both native and invasive plants (Figure 4, Appendix 7). For each species recorded, he described how common it was by using an extent code: a) C, common (> 20% cover), M, moderately common (5-20% cover), R, rare (1-5% cover), and P, present. As Horn searched for and documented plant species, his field assistant(s) took additional “trailing waypoints” using the GPS unit’s default waypoint name that is assigned automatically when one marks a waypoint. By looking at the first reference waypoint (e.g., DCEM01) and the “trailing waypoints” (e.g., 165), one can quickly see where the field crew went in terms of documenting plants at a particular site. Horn also collected > 500 plant specimens to document the plants he found and recorded specimen-related information into a separate notebook. All plant specimens were subsequently archived at the UW-Green Bay Gary A. Fewless Herbarium.

Some data fields on the paper data form (Figure 4, Appendix 7) were not used throughout the field season because they were later determined to have little added value (e.g., Map #, Time, Direction). They were included in earlier versions of the data form but not regularly used throughout the field season. Although general field work photographs were taken, photographs were not always geotagged at the point-specific level as noted on the data form. Throughout the field season, Horn consulted with Howe, Wolf, and Giese regularly to discuss and resolve any issues or questions that arose.

Add data form for Figure 2.

Figure 4. Sample field data form designed by Robert Howe and Amy Wolf that was used for the 2016 detailed botanical survey effort in the Lower Green Bay and Fox River Area of Concern in Wisconsin. Note that some fields were not regularly used in the field (see text in section “Field Work Logistics” of Appendix 7).

### Photo Documentation and Processing

General photographs were taken at some of the sites that the field crew visited, though they were not always geotagged at a point-specific level. They were digitally organized into folders based on the site they were taken at.

### Field Crew and Training

After Wolf and Howe designed the first version of the data form, Wolf went into the field with Kathryn Corio to test the field methods and data form and determine if they should be modified. Then, Corio conducted these detailed botanical surveys at a few sites with Wolf and students early in the field season, which served as a basic training; afterwards, Horn conducted the remaining plant surveys with the others and visited over half of the “priority areas.” Each person collecting field data were trained together as a group or individually.

### Field Data Management and Archiving

Giese designed a data management system for organizing and backing up incoming field data, including field data forms, maps, and geospatial data (from GPS unit). At the end of each field day, Vandersteen scanned newly filled out field data forms and filed them into folders labeled using that field day’s calendar date. She also scanned and filed maps that contained newly recorded data on them, though maps were only used during the first few field days. She saved geospatial coordinates as .gpx files after each field day and named the files with imbedded metadata like the botanist’s four-letter name code (e.g., “JAHO” = “Jay Horn”), the GPS unit’s Cofrin Center for Biodiversity inventory number, and the date the data were downloaded. Implementing these strict data back-up procedures ensured no data were lost.

### Data Entry

After the field season, Vandersteen entered the detailed botanical survey data into a MS Excel spreadsheet created by Giese that employed data validation techniques to minimize data entry error. Horn and Giese spent significant time editing, auditing, and correcting additional errors and issues with the dataset, including compiling and comparing the collected waypoints saved as .gpx files against the list of waypoints entered from the plant field data sheets. Corrections were made as needed. Giese wrote accompanying metadata and produced a final, high quality dataset.

## Appendix 8 – Assessing Conditions of Fish and Wildlife Habitat and Populations Beneficial Use Impairments

### Fish and Wildlife Habitat Assessment Tool

The UW-Green Bay project team developed a simple, easy-to-use tool in MS Excel for assessing the overall ecological condition or “health” of fish and wildlife habitat in the LGB&FR AOC once the quality of “priority areas” are assessed in the field. This tool calculates a weighted average using the weights assigned to each “priority area” (e.g., 0, 2, 3, or 4; Appendix 6) and the recently assessed conditions of each “priority area” (field data are converted into a condition number ranging from 0 [poor quality] to 10 [good quality]). This final score (the weighted average) also ranges from 0 (maximally degraded) to 10 (minimally degraded) and describes the overall “health” or condition of fish and wildlife habitat within the LGB&FR AOC.

A weighted average is similar to a mathematical average, except that instead of treating each of the values equally, it allows values to contribute more or less to the overall average than other values (Equation 1). This assessment tool first takes the newly assessed condition value of each “priority area” (ranges from 0 to 10) and multiples it by the associated weight (0, 2, 3, or 4), producing a “subscore” for each “priority area.” The “subscores” are then summed and divided by the sum of the “priority area” weights (Equation 1).

F&W Habitat  =  (PA1 w1) + (PA2 w2) + … + (PA52 w52) + (PA52 w52)				 	Eq. 1	               Score				w1 + w2 + … + w52 + w52 + 1

where PA is one of the 53 “priority areas,” w is the weight (0 and 2-4) of a “priority area,” the numerator is the sum of the “subscores” (PA multiplied by its associated w) of all “priority areas,” and the overall score describing the condition of fish and wildlife habitat (F&W Habitat Score) ranges from 0 to 10. If the condition of one or many “priority areas” with a weight of 0 (e.g., Abbey Pond) is evaluated, its value can be factored into the final weighted average score as shown in Equation 1 by changing the “priority area” weight from 0 to 1 so that it gets factored into the overall calculation. If a bonus “priority area” is not assessed, then those “priority areas” are not factored into the final F&W Habitat Score because their weights are set to zero as the default.

How to Calculate an LGB&FR AOC Condition Score of Fish and Wildlife Habitat using MS Excel Tool:

- Assess each “priority area” for habitat quality or condition.

  - Collect field data in each “priority area” to assess habitat quality:

    - Intensity of invasive species

    - Biodiversity

    - Presence of anthropogenic structure (e.g., dam, dike, rip-rap)

    - Habitat structure (e.g., mixed age forest, riparian buffer, rocky substrate/riffle)

    - Physical conditions (e.g., water quality, sediment, soil, topography)

  - Note that it is not necessary to assess condition for all “priority areas.”

  - If a “priority area(s)” with a weight of 0 is surveyed, then change its weight in the spreadsheet from 0 to 1 so that it may be factored into the final F&W Habitat Score.

- Enter the habitat assessment field data into the "Priority Area Assessment Tool" to convert the field data into condition scores ranging from 0 to 10.

- Enter condition scores (0-10) of each recently assessed “priority area” into the MS Excel “Fish and Wildlife Habitat Assessment Tool” (in column L).

- Once you finish entering the condition scores, the final F&W Habitat Score (cell N2 of MS Excel “Fish and Wildlife Habitat Assessment Tool”) will update automatically.

- Record the final F&W Habitat Score to document current condition of fish and wildlife habitat in the LGB&FR AOC.

- Compare this F&W Habitat Score with previous calculations.

### Fish and Wildlife Populations Assessment Tool

The UW-Green Bay project team developed another similar, easy-to-use tool in MS Excel for assessing the overall ecological condition or “health” of fish and wildlife populations in the LGB&FR AOC, once the quality of “priority species” and “priority species assemblages” are assessed in the field. This tool calculates a weighted average using the weights assigned to each “priority species” and “priority species assemblage (e.g., 1, 2, 3, or 4; Appendix 6) and their recently assessed conditions (field data are converted into a number ranging from 0 [poor quality] to 10 [good quality]). This final score (the weighted average) also ranges from 0 (maximally degraded) to 10 (minimally degraded) and describes the overall “health” or condition of fish and wildlife populations within the LGB&FR AOC.

A weighted average is similar to a mathematical average, except that instead of treating each of the values equally, it allows some values to contribute more or less to the overall average than other values (Equation 1). This assessment tool first takes the newly assessed condition value of each “priority species” and “priority species assemblage” (ranges from 0 to 10) and multiples it by the associated weight (1, 2, 3, or 4), producing a “subscore” for each “priority species” and “priority species assemblage.” The “subscores” are then summed and divided by the sum of the weights (Equation 2).

F&W Populations  =  [(PSs1 ws1) + … + (PSs12 ws12)] + [(PSAa1 wa1) + … + (PSAa25 wa25)]	  Eq. 2                Score				(ws1 + … + ws12) + (wa1 + … + wa25)

where PS is one of the 12 “priority species,” ws is the weight (1-4) of a “priority species,” PSA is one of the 25 “priority species assemblages,” wa is the weight (1-4) of a “priority species assemblage,” the numerator is the sum of the “subscores” (PS multiplied by its associated ws; PSA multiplied by its associated wa) of all “priority species” and “priority species assemblages,” and the overall score describing the condition of fish and wildlife populations (F&W Populations Score) ranges from 0 to 10.

How to Calculate a Condition Score of Fish and Wildlife Populations using MS Excel Tool:

- Assess the quality of “priority species.”

  - Use widely accepted, standardized protocols to collect field data:

    - Number of nesting pairs of Common Tern, Forster’s Tern, Caspian Tern, Black Tern, Piping Plover, and Peregrine Falcon.

    - Number of muskrat colonies.

    - Others?

  - Note that it is not necessary to assess condition for all 12 “priority species.”

- Assess the quality of “priority species assemblages.”

  - Use widely accepted, standardized protocols to collect field data:

    - Warmwater-coolwater stream fish surveys

    - Bird point counts

    - Fox River fish surveys

    - Bat acoustic transect surveys

    - Anuran point counts

    - Migratory waterfowl point counts

    - Others?

- Convert the newly collected field data into a number ranging from 0 to 10 using provided conversions.

  - Calculate fish Indices of Biological Integrity (IBI) and convert to 0 to 10 number.

  - Add figures/text of conversions.

- Enter condition scores (0-10) of each recently assessed “priority species” and “priority species assemblage” into the MS Excel Tool.

- Record the final F&W Populations Score to document current condition of fish and wildlife populations in the LGB&FR AOC.

- Compare this F&W Populations Score with previous records.

## Appendix 9 – Migratory Waterfowl Surveys

### Purpose

Migratory waterfowl comprise one of the most historically, culturally, and economically important elements of the Green Bay ecosystem. Yet, no systematic or standardized monitoring has ever taken place in the LGB&FR AOC, though some attempts have been made to study waterfowl usage in Lower Green Bay (e.g., UW-Green Bay master’s thesis by Vicky Harris, 1998). Unfortunately, most standardized waterfowl surveys are conducted from airplanes with bird biologists counting birds from the air. Airplane surveys can be expensive and logistically difficult to coordinate.

Therefore, the UW-Green Bay project team developed and implemented a systematic, repeatable method for surveying migratory waterfowl in the LGB&FR AOC from permanent ground survey points. Specific objectives for this aspect of the project are as follows:

- Identify and map locations where waterfowl stage within the LGB&FR AOC during fall 2016, winter 2016-17, and spring 2017 migratory periods.

- Describe waterfowl species composition and estimate seasonal numbers of individuals in the LGB&FR AOC.

- Describe how waterfowl distributions change throughout each migratory period and across seasons.

- Compare data collected at ground survey points with aerial sampling and describe how these field methodologies differ.

### Ground-based Waterfowl Surveys

With the assistance of Howe, Wolf, and Giese, Waterfowl Expert, Tom Prestby, established eight permanent, land-based sampling points within the LGB&FR AOC based on their local expert knowledge on where waterfowl are known to stage and where there are easily accessible locations (Figure 1, Appendix 9):

- Three points on the west shore of the Bay of Green Bay;

- Three points on the east shore of the Bay of Green Bay;

- One point at the mouth of the Fox River; and

- One point at the De Pere dam in Voyageur Park.

They also established two reference locations (Sensiba State Wildlife Area; Bayshore County Park) in order to compare waterfowl usage in the LGB&FR AOC (Figure 1, Appendix 9). Prestby scouted and refined these 10 locations and filled out a Site Description form (one per location), which documents the location’s name and geospatial coordinates, safe parking areas, property information, and any other helpful notes (Figure 2, Appendix 9).

Figure 1. Point count locations (n = 10) that were surveyed for waterfowl in fall 2016, winter 2016-17, and spring 2017 in the Lower Green Bay and Fox River Area of Concern (LGB&FR AOC). Eight points (blue circles) were established to document waterfowl usage within the LGB&FR AOC: three points along the west shore, two points on the Fox River, and three points on the east shore. Two reference points (yellow circles) were established in order to make comparisons with the LGB&FR AOC. Note that although the northernmost point along the east shore next to Point au Sable (not the reference point) is technically outside the project study area (1 km buffer from LGB&FR AOC boundary), waterfowl rafts were documented both inside and outside the project study area. Map created by Erin Giese in ArcGIS 10.3.1 (Environmental Systems Research Institute 2015).

Figure 2. Sample Site Description form filled out for each waterfowl point count location that documents the location’s name and geospatial coordinates, safe parking locations, description of the overall view of the Bay of Green Bay, and any other important notes.

Howe, Wolf, Prestby, and Giese developed the following systematic, repeatable field protocol for surveying migratory waterfowl from land in the LGB&FR AOC during the fall, winter, or spring (sample data form in Figure 3a,b, Appendix 9):

- Sample each of the 10 permanent, ground-based sampling locations approximately twice a week throughout each season, so long as there is open water.

- Surveys may be conducted during the following dates by season:

  - Fall:

  - Spring:

  - Winter:

- Surveys should be conducted during relatively good weather conditions with good visibility (not during thick fog or if waves affect line of sight), but not during heavy rain or wind.

- Surveys may be conducted at any time during daylight hours.

- Record the following basic information about the count:

  - Site name

  - Date

  - Start time (using the 24-hr clock; 13:00 h = 1:00 pm)

  - Length of survey (in minutes)

  - Observer

  - # of boats

  - Boat disturbance: use one of the following codes:

    - 0 = no effect

    - 1 = little effect

    - 2 = some effect

    - 3 = strong effect

  - Notes (e.g., noise, access)

  - Temperature (in °C)

  - Wind: record wind direction (e.g., NW) and one of the following wind speed codes:

    - 0 = none

    - 1 = 1-3 mph

    - 2 = 4-7 mph

    - 3 = 8-12 mph

    - 4 = 12-18 mph

    - 5 = 18-25 mph

    - 6 = >25 mph

    - Note that wind speed was not collected with an instrument but rather estimated by observer.

  - Cloud cover (estimate to the nearest 10%)

  - Precipitation: use one of the following codes:

    - LR = light rain or drizzle

    - R = rain

    - H = hail

    - FR = freezing rain

    - F = flurries

    - S = snow

  - Wave height (estimate in feet)

  - Visibility

    - 1 = clear (>3 km)

    - 2 = light fog/haze/rain (<2 km)

    - 3 = heavy fog/rain (<1 km)

    - 4 = heat waves/distortion

- Conducting the survey:

  - Conduct an unlimited-distance point count by counting the number of individuals of each waterfowl (e.g., ducks, geese, mergansers) and waterbird species (e.g., gulls, terns, shorebirds, etc.) that are actively using open water, regardless of how far away an individual is. Or, estimate to nearest 100, 1,000, 5,000, or 10,000. Record these counts or estimates in the six columns left of the solid black vertical line on the data form (Figure 3a, Appendix 9) next to the appropriate species or species group (e.g., grebe sp.).

    - Draw waterfowl rafts on the back of the data form for the appropriate point count location (e.g., Figure 3b, Appendix 9) by drawing a polygon shape that represents the raft and recording the species and estimated number of individuals.

  - Record the species (or species group) and count the number of individuals of waterfowl that fly by the area being surveyed but that do not stay and actively use the water. These observations are called “Fly-ins” or “Fly-bys” and are recorded in the two columns to the right of the solid black vertical line on the data form (Figure 3a, Appendix 9).

    - “Fly-ins/Flybys” are not recorded on the map on the back of the data form.

  - Each point count is 15 minutes in length at a minimum. If all waterfowl can be accurately recorded and counted in 15 minutes, then the count ends at 15 minutes. If there is a large number of waterfowl to record and the observer needs more than 15 minutes, then the observer stays to accurately count all waterfowl for however long it takes to count them.

  - An observer should use a handheld tally counter (e.g., Sparco Hand Tally Counter) to quickly count or estimate large waterfowl rafts.

Figure 3a. Sample waterfowl point count data sheet used during fall 2016, winter 2016-17, and spring 2017 surveys. Waterfowl rafts were mapped on paper maps (Figure 3b, Appendix 9) on the back of this data form.

Figure 3b. Sample map for waterfowl point count location, Longtail01, where waterfowl rafts are drawn and recorded. Bird species and total number of individuals were recorded in a table on the front side of this data form (Figure 3a, Appendix 9). Map created by UW-Green Bay undergraduate student, Cody Becker.

### Aerial Waterfowl Surveys

In order to compare ground-based waterfowl surveys with aerial sampling (the project’s fourth objective), Prestby and Giese explored waterfowl documentation from a small Cessna 172 airplane on 2 December 2016 (Figure 4, Appendix 9). They hired a pilot from the CAVU Flight Academy to fly them over the LGB&FR AOC at the ten waterfowl point count locations and practice documenting waterfowl. They flew out of the Austin Straubel International Airport in Green Bay, Wisconsin.

Figure 4. Out of the Austin Straubel International Airport in Green Bay, Wisconsin, waterfowl expert, Tom Prestby (pictured above), and Erin Giese flew with a CAVU Flight Academy pilot in a Cessna 172 airplane over the Lower Green Bay and Fox River Area of Concern on 2 December 2016. In flight, they tried counting and documenting waterfowl usage. Photograph taken by Erin Giese.

Counting Waterfowl

Throughout the duration of the flight, the pilot flew at an altitude of around 1,000 ft (300 m), which is two to three times as high as other local aerial waterfowl sampling (personal communication with Dr. Bud Harris from surveys in the 1990s). Flying at such a high altitude made it difficult for Prestby to estimate numbers of waterfowl and for Giese to take photographs of the waterfowl. It was also dark and overcast during the flight, which created low light conditions and limited visibility.

Without using binoculars, Prestby simultaneously described the waterfowl he saw (recording species and estimated numbers of individuals) by speaking into an audio recorder (Sony PCM-D50) and marked waypoints using a GPS unit to geospatially record their locations in the air (Figure 5, Appendix 9). Because they were flying at such a high altitude and it was a dark, overcast day, Prestby was only able to identify waterfowl using the following species groups (not individual species): gulls, mergansers, scaup, goldeneye, and cormorants. In other cases, he could only record waterfowl rafts as unidentified ducks. Prestby later transcribed the waterfowl data from the audio recorder and GPS unit into a MS Excel table. Taking photographs of waterfowl groups also proved to be very difficult because of the altitude and poor weather conditions (Figure 6a,b, Appendix 9). Instead, Giese took many aerial photographs of the LGB&FR AOC landscape and “priority areas” (e.g., Point au Sable, Peters Marsh, Cat Island Causeway).

Figure 5. Tom Prestby documenting waterfowl species by speaking into an audio recorder (Sony PCM-D50) and marking geospatial locations with a GPS unit in a Cessna 172 airplane on 2 December 2016. Photograph taken by Erin Giese.

ERIN WILL ADD A MAP OF TOM’S GPS POINTS IN AIRPLANE

a)

b)

Figure 6. Sample waterfowl photographs of waterfowl (e.g., ducks, gulls) taken by Erin Giese while flying in a Cessna 172 on 2 December 2016. The top photograph (a) was taken over open water in the LGB&FR AOC. The bottom photograph was taken above the Cat Island Causeway. Because the airplane maintained an altitude of around 1,000 ft (300 m) and the weather was overcast, it was extremely difficult to take photographs of waterfowl and to identify them. The small white and black dots are gulls and other waterfowl.

Photo Documentation and Processing

Erin Giese took seven videos and 208 photographs, primarily documenting LGB&FR AOC “priority areas” since the airplane was too high to take photographs of waterfowl, though she also took a few photographs of waterfowl flocks. They were digitally organized into folders based on the site or general area they were taken at.

### Data Management and Archiving

Giese designed a data management system for organizing and backing up incoming field data. Within a few days of conducting a waterfowl survey, Prestby would provide Giese with his completed data forms. Giese audited each data form and then scanned and organized the forms digitally. Implementing these strict data back-up procedures ensured no data were lost.

### Data Entry

After the field season, Prestby carefully entered the raw tabular waterfowl data from his ground-based surveys into a MS Excel spreadsheet created by Giese that employed data validation techniques to minimize data entry error. Prestby and Giese wrote accompanying metadata and produced a final, high quality dataset. UW-Green Bay undergraduate student, Cody Becker, used ArcGIS 10.4 (Environmental Systems Research Institute 2016) to digitize every waterfowl raft for each point count conducted (see section GIS Digitizing of Waterfowl Rafts).

Prestby also transcribed the waterfowl observations he collected during the 2 December 2016 flight using an audio recorder and GPS unit into a MS Excel table.

### GIS Digitizing of Waterfowl Rafts

Add Cody’s technical report here once finalized.